3GPP TSG-RAN WG4 meeting #104-e	R4-2213651

Electronic Meeting, 15th – 26th August 2022

Agenda Item:	11.10.1

Source:	Rapporteur (MediaTek Inc, Intel Corporation)

Title:	work plan for Further Enhancements on NR and MR-DC Measurement Gaps and Measurements without Gaps for RRM

Document for:	Approval

# 1	Introduction

This document presents a work plan for the RAN4 RRM parts of the Rel-18 work item (WI) on support of further enhancements on NR and MR-DC measurement gaps and measurements without gaps [1] taking into account the overall RAN meeting plan and time unit (TU) allocations [2]. The current WI work plan covers the RAN4 Core part only and the RAN4 performance part work plan will be added at a later meeting.

# 2	WI objective

The core part of the WI objective that has RRM impact is shown below [1]:

The following objectives are considered in this WI: - Enhancements of pre-configured MGs, multiple concurrent MGs and NCSG - Define RRM requirements for UEs configured with a combination of pre-configured MGs, and/or multiple concurrent MGs and/or NCSG [RAN4] - Prioritize at least joint requirements for UE configured with - Case 1: Pre-configured MGs and multiple concurrent MGs (i.e., concurrent MGs where at least one of the gaps is a pre-configured gap) - Case 2: NCSG and multiple concurrent MGs (i.e., concurrent MGs where at least one of the gaps is NCSG) - Note: Prioritization among other possible combinations of pre-configured MG, concurrent MG and NCSG can be discussed in WI phase - Define RRM requirements for measurement without gaps for the following cases - NR SSB-based inter-frequency and intra-frequency measurements without gaps for UEs reporting NeedForGapsInfoNR IE [RAN4] - Study whether the additional interruption is allowed when UE reporting ‘NeedForGapsInfoNR'. Further define the interruption length, occasion and ratio, if the interruption is allowed - Define related requirements, such as CSSF, measurement period, scheduling restriction etc. - Inter-RAT measurements without gaps [RAN4] - Inter-RAT NR measurements - Inter-RAT LTE measurement

The performance part of the WI objective that has RRM impact is shown below [1]:

(1) Specify RRM performance requirements and test cases for the Core part enhancements.

# 3	WI work plan

This document focuses on the Core part work. The WI work plan for the RAN4 performance part work beyond August 2023 will be provided at a later meeting.

## August 2022

RAN4#104-e

Core (0.5 TU):

- Discuss and agree on the work plan

- Initial discussion on RRM impacts from further enhancements on NR and MR-DC measurement gaps and measurements without gaps

## October 2022

RAN4#104bis-e

Core (1 TU):

- Continue discussion on RRM impacts from further enhancements on NR and MR-DC measurement gaps and measurements without gaps

## November 2022

RAN4#105

Core (1 TU):

- Continue discussion on RRM impacts from further enhancements on NR and MR-DC measurement gaps and measurements without gaps

## March 2023

RAN4#106

Core (1 TU):

- Continue discussion on RRM impacts from further enhancements on NR and MR-DC measurement gaps and measurements without gaps

## April 2023

RAN4#106bis

Core (1 TU):

- Continue discussion on RRM impacts from further enhancements on NR and MR-DC measurement gaps and measurements without gaps

## May 2023

RAN4#107

Core (0.5 TU):

- Continue discussion on RRM impacts from further enhancements on NR and MR-DC measurement gaps and measurements without gaps

- Specification impact analysis and initial discussions on CRs

- Formal work split of draft CRs among volunteer companies

## August 2023

RAN4#108

Core (0.5 TU):

- Continue discussion on RRM impacts from further enhancements on NR and MR-DC measurement gaps and measurements without gaps

- Companies provide updated draft CRs

- Endorsement of updated draft CR

## October 2023

RAN4#108b

Core (0.5 TU):

- Continue discussion on RRM impacts from further enhancements on NR and MR-DC measurement gaps and measurements without gaps

- Companies provide updated draft CRs

- Endorsement of updated draft CR

## November 2023

RAN4#109

Core (0.5 TU):

- Conclude all RRM impacts from further enhancements on NR and MR-DC measurement gaps and measurements without gaps

- Companies provide updated draft CRs

- Endorsement of updated draft CRs and agreement on formal Big CR

# References

- RP-221018, “Further Enhancements on NR and MR-DC Measurement Gaps and Measurements without Gaps”

- RP-221018, “Time_budget_request_R18_NR_MG_enh”