3GPP TSG-RAN WG4 Meeting #104bis-e	R4-2216488

Electronic Meeting, October 10 - 19, 2022

Title: 	Work plan for BS EMC enhancements

Agenda Item:	6.16.1

Source: 	Ericsson

Document for:	Approval

# Introduction

The WI on BS/UE EMC enhancements was approved in RAN #95-e. This contribution proposes the work plan for the BS EMC enhancements.

NOTE:  There is no core part for BS EMC enhancements

# Proposed work plan for BS EMC enhancements

- RAN4 #104-bis-e (2022 October)

- Discuss and approve the work plan for BS EMC enhancements

- Perf part:

    - Discussion around previous proposals

- RAN4 #105-e (2022 November)

- Perf part:

  - Proposals for alternatives to achieve optimization of EMC test on MSR and AAS BS:

    - Considering Test Configurations

    - Considering Capability sets

    - A combination of Test configurations and Capability sets.

- RAN4 #106 (2023 February)

- Perf part:

  - Conclude the potential gains of the alternatives to achieve the EMC test optimization.

  - Agree on principles and methods to choose the capability sets and test configurations which are sufficient to prove EMC compliance.

  - Define new set of capability sets to be tested for EMC, if needed

- RAN-Plenary #99 (2023 March)

- Conclude phase 1 study outcome

- Start phase 2 work

- RAN4 #106-bis (2023 April)

- Perf part:

  - Proposals for Emission and Immunity testing optimization in TS 37.113.

- RAN4 #107 (2023 May)

- Perf part:

  - Proposals for Emission and Immunity testing optimization in TS 37.114.

- RAN4 #108 (2023 August)

- Perf part:

  - Apply adjustments of the existing RF capability sets and test configurations which are reused for EMC testing of MSR/AAS BS (according to the outcome of the study phase) considering both emission and immunity testing.

- RAN4 #108-bis (2023 October)

- Perf part:

  - Discuss and approve the final CRs (if any possible) to MSR BS test configurations clause (i.e., clause 4.5 in TS 37.113) considering both emission and immunity testing.

- RAN4 #109 (2023 November)

- Perf part:

  - Discuss and approve final CRs to AAS BS test configurations clause (i.e., clause 4.4 in TS 37.114) considering both emission and immunity testing.

- RAN-Plenary #102 (2023 December)

- Conclude Perf part