3GPP TSG-RAN WG4 Meeting #104bis-e	R4-2217470

Electronic Meeting, 10 ‒ 19 Oct, 2022

Title: 	Work plan for NCR RF requirement in Rel-18

Agenda Item:	     6.24.4

Source: 	ZTE

Document for:	Approval

Topic #1: General and work plan

Issue 1-1: work plan for NCR in Rel-18

Agreements:

- Endorse the work plan for RF part;

- To remove the demod part from the work plan at the current stage.

| WG | Meeting Number | TU | Task |
| --- | --- | --- | --- |
| RAN4 | #104bis | Core RF 0.25 | - Identify and specify the RF requirements for NCR |
|  |  | Core RD 0.5 |  |
| RAN4 | #105 | Core RF 0.25 | - Specify the RF requirements for NCR |
|  |  | Core RD 0.5 |  |
| RAN4 | #106 | Core RF 0.25 | - Specify the RF requirements for NCR - Discussion on the work split to draft the NCR RF requirements |
|  |  | Core RD 0.5 |  |
| RAN4 | #106bis | Core RF 0.25 | - Specify RF requirements for NCR and endorse the CR if possible. - Identify and specify the EMC core requirements for NCR |
|  |  | Perf RF 0.25 | - Initialize the discussion for the conformance testing of RF core requirements of NCR |
|  |  | CoreRD 0.25 | - . |
|  |  | Perf RD 0.25 |  |
| RAN4 | #107 | Core RF 0.25 | - Specify RF requirements for NCR and endorse the CR if possible. - The maintenance of RF requirements for NCR if necessary - Specify the EMC core requirement for NCR |
|  |  | Perf RF 0.25 | - Discuss the conformance testing of RF core requirements of NCR |
|  |  | CoreRD 0.25 |  |
|  |  | Perf RD 0.25 |  |
| RAN4 | #108 | Core RF 0.25 | - Specify RF requirements for NCR and endorse the CR if possible - The maintenance of RF requirements for NCR if necessary - Specify EMC core requirements for NCR and discuss the work split to draft the NCR RF requirements |
|  |  | Perf RF 0.25 | - Discuss the conformance testing of RF core requirements of NCR |
|  |  | CoreRD 0.5 |  |
|  |  | Perf RD 0.25 |  |
| RAN4 | #108bis | Core RF 0.25 | - Specify RF requirements for NCR and endorse the CR if possible - The maintenance of RF requirements for NCR if necessary - Specify EMC requirements for NCR and endorse the CR if possible |
|  |  | Perf RF 0.25 | - Discuss the conformance testing of RF core requirements of NCR |
|  |  | CoreRD 0.5 |  |
|  |  | Perf RD 0.5 |  |
| RAN4 | #109 | Core RF 0.25 | - Specify RF requirements for NCR and approve the big CR for NCR - The maintenance of EMC core requirements for NCR if necessary |
|  |  | Perf RF 0.25 | - Discuss the conformance testing of RF core requirement of NCR - Initialize the discussion for the EMC performance requirements of NCR |
|  |  | CoreRD 0.5 |  |
|  |  | Perf RD 0.5 |  |
| RAN4 | #110 | Pref RF 0.25 | - Discuss the conformance testing of RF core requirement of NCR - Prepare Draft CR for NCR conformance testing - Continue to discuss the EMC performance requirements of NCR |
|  |  | Pref RD 0.5 |  |
| RAN4 | #110bis | Pref RF 0.25 | - Discuss the conformance testing of RF core requirement of NCR - Endorse Draft CR for NCR conformance testing - Continue to discuss the EMC performance requirements of NCR |
|  |  | Pref RD 0.5 |  |
| RAN4 | #111 | Pref RF 0.25 | - Discuss the conformance testing of RF core requirement of NCR - Approve the big CR for NCR conformance testing. - Approve the CR for NCR EMC performance requirements |
|  |  | Pref RD 0.5 |  |

Issue 1-2-1:  spec drafting for NCR RF and EMC requirements

Agreements:

- Capture RF core requirement into TS 38.106 and capture the RF perf requirement and EMC core/perf requirements into TS38.114.