3GPP TSG-RAN WG4 Meeting #105	R4-2220253

Toulouse, November 14 - 18, 2022

Title: 	Work plan for BS EMC enhancements

Agenda Item:	8.16.1

Source: 	Ericsson

Document for:	Approval

# Introduction

The work plan of WI on BS/UE EMC enhancements in R4-2216488 was discussed in RAN4#104-bis-e meeting. Based on the comments from other companies, the work plan and schedule is modified.

# Proposed work plan for BS EMC enhancements

- RAN4 #104-bis-e (2022 October)

- Discuss the work plan for BS EMC enhancements

- Perf part:

  - Discussion around previous proposals

- RAN4 #105-e (2022 November)

- Approve the work plan for BS EMC enhancements

- Perf part:

  - Investigation of proposals for alternatives to achieve optimization of EMC test on MSR and AAS BS:

    - Considering Test Configurations

    - Considering Capability sets

    - A combination of Test configurations and Capability sets.

- RAN4 #106 (2023 February)

- Perf part:

  - Further investigation of the proposed principles.

- RAN4 #106-bis (2023 April)

- Perf part:

  - Agreement on principles and methods to achieve optimization of EMC test on MSR and AAS BS.

- RAN4 #107 (2023 May)

- Perf part:

  - Finalise the list of possible alternatives

  - Define new set of capability sets to be tested for EMC, if needed.

  - Evaluation of the potential gains of the proposed alternatives to achieve the EMC test optimization.

- RAN-Plenary #100 (2023 June)

- Conclude on eventual remaining issues

- Conclude phase 1 study outcome

- Start phase 2 work

- RAN4 #108 (2023 August)

- Perf part:

  - Proposals for testing optimization in TS 37.113 and TS 37.114.

- RAN4 #108-bis (2023 October)

- Perf part:

  - Apply adjustments of the existing RF capability sets and test configurations which are reused for EMC testing of MSR/AAS BS (according to the outcome of the study phase).

- RAN4 #109 (2023 November)

- Perf part:

  - Discuss and approve final CRs (if any possible) to MSR BS test configurations clause (i.e., clause 4.5 in TS 37.113), and AAS BS test configurations clause (i.e., clause 4.4 in TS 37.114).

- RAN-Plenary #102 (2023 December)

- Conclude Perf part