3GPP TSG-RAN WG4 Meeting # 106	 R4-2302934

Athens, Greece, February 27 – March 3, 2023

Agenda Item:	10.5.1

Source:	MediaTek Inc., Huawei, HiSilicon

Title:	Work Plan for performance part for NB-IoT/eMTC for NTN requirements

Document for:	Approval

- Introduction

Referring to the NTN IoT WID in [1], the completion date for Perf Part is 06/2023, and the expected output in performance part is listed below:

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| TS | 36.181 | Evolved Universal Terrestrial Radio Access (E-UTRA); Satellite Access Node conformance testing | RAN#100 | RAN#100 | Led by RAN4. Rapporteur: Michal Szydelko, michal.szydelko@huawei.com Performance part |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 36.133 | Evolved Universal Terrestrial Radio Access (E-UTRA); Requirements for support of radio resource management | RAN#100 | Performance part |
| 36.102 | Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) radio transmission and reception for satellite access | RAN#100 | Performance part |
| 36.108 | Evolved Universal Terrestrial Radio Access (E-UTRA); Satellite Access Node radio transmission and reception | RAN#100 | Performance part |

During RAN4#104-e meeting, the work-plan for RRM was agreed in [2].

During RAN4#105 meeting, the work plan for UE and SAN demodulation requirements was submitted for information in [3]. And the work-plan for the TS 36.181 work was submitted for information in [4]. As SAN conformance testing work was supposed to be stared in 2023 Q1, work-plan in [4] was marked as Postponed.

In this contribution, we provide the work plan on performance part for NB-IoT/eMTC NTN requirements, including related works on RRM requirements (TS36.133), UE and SAN demodulation requirements (TS36.102, TS36.108), and SAN conformance testing (TS 36.181), based on initial submission [2] [3] [4].

- Proposed work-plans for NB-IoT/eMTC for NTN requirements

2.1 RRM requirements in performance part

- 3GPP RAN4 #106 meeting (Feb., 2023, Performance part)

- Work split on test cases CR responsible companies.

- 3GPP RAN4 #106-bis meeting (April, 2023, Performance part)

- Initial draft CR(s) on test cases in TS36.133.

- 3GPP RAN4 #107 meeting (May, 2023, Performance part)

- Finalization on test cases design.

- Agree CR(s) on test cases in TS36.133.

2.2 UE Demod performance requirements

Note: RAN4 had discussed the scope and simulation assumptions in RAN4#105 and the corresponding agreements were captured in [5].

- 3GPP RAN4 #106 meeting (Feb., 2023)

- Approve work plan.

- Agree on simulation assumptions.

- Collect the initial simulation results.

- Agree on the skeleton for UE demodulation performance requirements in TS36.102 clause 8.

- Decide the CR work split.

- 3GPP RAN4 #106-bis-e meeting (April, 2023)

- Update simulation assumptions if necessary.

- Collect the simulation results.

- Review the draft CR for TS36.102.

- 3GPP RAN4 #107 meeting (May, 2023)

- Collect the simulation results.

- Agree with the CR for TS36.102.

2.3 SAN Demod performance requirements

- 3GPP RAN4 #106 meeting (Feb, 2023)

- Approve work plan.

- Agree on the scope of SAN requirements for NB-IoT and Cat-M1.

- Agree on simulation assumptions.

- Decide the CR work split.

- 3GPP RAN4 #106-bis-e meeting (April, 2023)

- Update simulation assumptions if necessary.

- Collect the simulation results.

- Review the draft CR for TS36.108 and TS36.181.

- 3GPP RAN4 #107 meeting (May, 2023)

- Collect the simulation results.

- Agree with the CR for TS36.108 and TS36.181.

2.4 TS 36.181 work-plan

With the goal to complete the TS 36.181 by RAN#100 meeting (06/2023), the following work-plan is proposed, subject to further adjustments and corrections.

- 3GPP RAN4 #106 meeting (27.02-03.03.2023, f2f meeting, Athens, GR)

  - Approve the TS 36.181 skeleton.

  - Trigger discussion on the Measurement Uncertainties and related Test Tolerances for conducted and OTA requirements (Rx/Tx).

  - Initiate the discussion on the OTA testability aspects for SAN RF.

    - NOTE: Consider progress in NR NTN WI on the radiated SAN testing aspects.

  - Agree on the work split for TPs to the TS 36.181.

- 3GPP RAN4 #106-bis-e meeting (17–26.04.2023, e-meeting)

  - Aim to conclude discussion on the Measurement Uncertainties and related Test Tolerances for conducted and OTA requirements (Rx/Tx), if possible.

  - Aim to conclude discussion on the OTA testability aspects for SAN RF.

  - Provide TPs as per the work-split, and approve the aggregable content.

  - Agee on the updated version of the TS 36.181, implementing the agreed TPs.

- 3GPP RAN4 #107 meeting (22-26.05.2023, f2f meeting, Korea)

  - Conclude on all remaining open issues.

  - Approve final TP(s) to TS 36.181.

  - Prepare big CR for TS 36.181.

- Conclusion

In this contribution, we provided the work plan on performance part for NB-IoT/eMTC NTN requirements, including RRM requirements (TS36.133), UE and SAN demodulation requirements (TS36.102, TS36.108), and SAN conformance testing (TS 36.181).

4	References

- RP-223437, Revised WID on NB-IoT/eMTC core & performance requirements for NTN, MediaTek Inc., RAN#98-e, Dec. 2022.

- R4-2215117	Work Plan for NB-IoT/eMTC for NTN requirements, RAN4#104-e.

- R4-2218241 Work Plan for NB-IoT/eMTC for NTN requirements, RAN4#105.

- R4-2219973 Work-plan for the TS 36.181 specification for SAN RF conformance testing, RAN4#105.

- R4-2220278, “WF on IoT-NTN UE demodulation and CQI reporting requirements”, MediaTek