3GPP TSG-RAN WG4 Meeting # 106bis-e	R4-2304496

# Electronic Meeting, April 17 – April 26, 2023

Agenda item:	6.6.1

Source:	MediaTek Inc.

Title:	Work plan for the IoT NTN FDD band (L+S band)

WI/SI:	IOT_NTN_LSBand

Release:	Rel-18

Document for:	Approval

1	Introduction

After the RAN#95 meeting, the Rel-18 WI was approved that aimed at enabling the NB-IoT/eMTC access technology for satellite access deployments. The main outcome was introduction of two IoT NTN bands – L-band and S-band – which were added as bands 255 and 256 into the Rel-18 IoT core specifications. Recently, some demands for new IoT NTN bands are emerging, for example, a new band demand with 1610 – 1626.5 MHz in UL at L-band, and 2483.5 – 2500 MHz in DL at S-band. However, the existing satellite deployment or urgent demand which was not defined by specification yet. For fulfilling the market demand, a new spectrum WI [1] was proposed and approved at RAN#99 meeting.

In this paper we present a workplan for the new spectrum WI with preliminary steps and actions for the next RAN WG4 technical meetings.

2	Workplan for the IoT NTN FDD band (L+S band)

The proposed workplan for the new spectrum WI for the IoT NTN FDD band (L+S band) is as presented below. Current WI target deadline for the core part is the December TSG RAN meeting, i.e. there will be five technical RAN WG4 meetings to complete the core part of this WI work.

- RAN4#106bis (April 2023, electronic)

-	General aspects.

-	Identification of the system and RF parameters that need discussions.

-	To study whether some system and RF parameters could be inherited from the existing NTN and/or terrestrial bands.

2)	RAN4#107 (May 2023, F2F)

-	If applicable, make initial agreements on system and RF parameters.

-	Further discussions on the system and RF aspects that need further technical analysis.

-	Endorsement of draft running CRs capturing agreements made during the meeting.

3)	RAN4#108 (August 2023, F2F)

-	Further discussions on the system and RF aspects aiming at reaching final conclusions.

-	Approval of the CRs for the core specifications especially for UE RF

4)	RAN4#108bis (October 2023, electronic)

-	Finalisation of the core system and RF aspects.

-	Approval of the CRs for the rest core specifications.

5)	RAN4#109 (November 2023, F2F)

-	Finalisation of remaining issues if any.

Proposal:	Agree the proposed workplan for the NTN L-/S-band spectrum WI.

3	Conclusions

In this discussion paper, the proposed workplan is for the new IoT NTN spectrum WI that aim to add support for the new satellite FDD band with UL on the L-band and DL on the S-band for NB-IoT/eMTC operation.

Proposal:	Agree the proposed workplan for the IoT NTN FDD band (L+S band) spectrum WI.

4	References

RP-230792, " New WID: FDD band (L+S band) for IoT NTN operation ", MediaTek, Apple, Globalstar, Kepler communication, Qualcomm, ZTE