3GPP TSG-RAN WG4 Meeting # 107	R4-2309660

Incheon, South Korea, May 22nd ‒ 26th, 2023

Agenda item:	9.5.1

Source:	Inmarsat

Title:	Draft Work plan for IoT NTN Extended L-band

WI/SI:	IoT_NTN_extLband

Release:	Rel-18 (Release-Independent)

Document for:	Approval

# 1	Introduction

RAN#92-e approved a Rel-17 Work Item in LTE_NBIOT_eMTC_NTN Release 17 in RP-211601 to address the demand for IoT. The Work Item LTE_NBIOT_eMTC_NTN included objectives to enhance RAN1, RAN2, and RAN3 specifications in Rel-17 to enable NB_IoT and eMTC to operate in an NTN. However, RAN4 objectives were not included, as it was agreed that RAN4 requirements should be addressed in a Release-independent manner to start no earlier than March 2022

After the RAN#95-e meeting, a new Release-independent WI was approved to specify RAN4 core and performance requirements applicable to the Rel-17 specifications for NB-IoT and eMTC operation over NTN.

One of the WI objectives was to define and introduce the corresponding bands into the 3GPP specifications. The outcome of these discussions was two NTN bands – L-band and S-band – which were added as E-UTRA bands 255 and 256, respectively.   However, additional bands exist in the Mobile Satellite Service (MSS) allocation, such as the Extended L-band, as was noted very early on in the NTN WI phase.

To limit the overall workload in Rel-17 and 18, it was decided by RAN WG4 to focus on L- and S-bands with the common understanding that other potential NTN bands could be specified at later date following the standard process for new spectrum WIs.

To address the urgency of additional MSS bands for IoT NTN, a new spectrum WI [1] was proposed and approved at RAN#99 meeting, to add support for a new E-UTRA NTN FDD band focused on Extended L-band for Cat NB1, NB2 and M1 covering the 1518 – 1525 MHz DL (space-to-Earth) range and 1668 – 1675 MHz UL (Earth-to-space) range.

In this paper we present a workplan for the new spectrum WI with proposed steps and actions for the next RAN WG4 technical meetings.

# 2	Workplan for IoT NTN Extended L-band

The proposed workplan for the new spectrum WI for the IoT NTN Extended L-band is as presented below. Current WI target deadline for the core part is the December TSG RAN meeting, i.e. there will be five technical RAN WG4 meetings to complete the core part of this WI work.

- RAN4#106bis (April 2023, electronic) (PAST)

-	Discussion of General aspects.

-	Initial identification of system and RF parameters for discussion and any issues, if any.

-	Initial discussion on whether some system and RF parameters could be reused from the existing NTN and/or terrestrial bands.

2)	RAN4#107 (May 2023, F2F)

-	Agreement of general system and RF parameters.

-	Further discussions on any system and RF aspects that need further technical analysis.

-	Endorsement of draft running CRs capturing agreements made during the meeting.

3)	RAN4#108 (August 2023, F2F)

-	Further discussion and final agreement on any leftover system and RF parameters or aspects, in order to reach final conclusions.

-	Approval of the CRs for the initial batch of core RF specifications

4)	RAN4#108bis (October 2023, F2F)

-	Finalisation of core system and RF parameters.

-	Approval of the CRs for any remaining core RF specifications.

5)	RAN4#109 (November 2023, F2F)

-	Finalisation of remaining issues, if any.

-	Approval of any leftover CRs, if any.

Proposal:	Agree the proposed workplan for the IoT NTN Extended L-band spectrum WI.

# 3	Conclusions

In this paper, we propose a workplan for the new IoT NTN Extended L-band spectrum WI covering the 1518 – 1525 MHz DL (space-to-Earth) range and 1668 – 1675 MHz UL (Earth-to-space) range.

Proposal:	Agree the proposed workplan for the IoT NTN Extended L-band spectrum WI.

# 4	References

- RP-230790, “New WID on Introduction of the Extended L-band (UL 1668-1675, DL 1518-1525) for IoT NTN,” Inmarsat