3GPP TSG-RAN WG4 Meeting #107	R4-2309725

# Incheon, Korea, 22nd – 26th of May, 2023

# Source:	THALES

# Title:	New WID on the extension to 30 MHz Channel Bandwidth for NR NTN in FR1

# Document for:	Discussion

Agenda Item:	5.2.8

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: Extension to 30 MHz Channel Bandwidth for NR NTN in FR1

Acronym: NR_NTN_channel_ext (TBC)

Unique identifier:

NOTE:	For new WIs/SIs leave the Unique identifier empty and make a proposal for an Acronym.

For a revised WI/SI: Take Unique identifier and acronym as shown in 3GPP workplan.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

Potential Target Release: Rel-Independent

NOTE: In case of contradiction with the target dates of clause 5, clause 5 determines the target release.

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a …

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

NOTE:	Normally, Core/Perf./Testing parts in RAN WIDs are Building Blocks. Only if they are under an SA or CT umbrella, they are defined as work tasks. If you are in doubt, please contact MCC.

### 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one 	WID. Therefore the table above should include the feature WI data (In case the feature covers Core and Perf. 	part, please list under Working Group the leading WG of the Core part).

### 2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |
| NR_NTN_solutions | 860046 | Solutions for NR to support non-terrestrial networks (NR_NTN_solutions) | {optional free text} |

NOTE:	Also related or dependent WIs/SIs in other TSGs shall be indicated here.

# 3	Justification

The following Satellite 5G NR NTN (Non-Terrestrial Networks) technical documents have been approved at the 3GPP RAN-Plenary #96 (Budapest, 6th-9th of June 2022) for the Release-17 NTN satellite connectivity using FR1 S-band (n256) and FR1 L-band (n255):

- Technical Specification TS 38.108 (NR; Satellite Node radio transmission and reception);

- Technical Specification TS 38.101-5 (NR; User Equipment (UE) radio transmission and reception; Part 5: Satellite access Radio Frequency (RF) and performance requirements);

- Technical Report TR 38.863 (Non-terrestrial networks (NTN) related RF and co-existence aspects);

Please also recall that in Rel-17 the following channel bandwidths have been introduced (see for instance TS 38.108):

SAN channel bandwidths and SCS per operating band in FR1

| SAN Operating Band | SCS (kHz) | SAN channel bandwidth (MHz) |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | 5 | 10 | 15 | 20 |
|  | 15 | 5 | 10 | 15 | 20 |
| n256 | 30 |  | 10 | 15 | 20 |
|  | 60 |  | 10 | 15 | 20 |
|  | 15 | 5 | 10 | 15 | 20 |
| n255 | 30 |  | 10 | 15 | 20 |
|  | 60 |  | 10 | 15 | 20 |

Moreover, please find the following ITU-R requirements captured in [“Vision, requirements and evaluation guidelines for satellite radio interface(s) of IMT-2020”, R19-WP4B-220912-TD-0035!!MSW-E, DRAFT NEW REPORT ITU-R M. for SAT-IMT2020, September 2022] with respect to vision, requirements and evaluation guidelines for satellite radio interface(s) of IMT-2020:

### 7.2.13 Bandwidth Bandwidth is the maximum aggregated system bandwidth. Scalable bandwidth is the ability of the candidate RIT/SRIT to operate with different bandwidth. The bandwidth capability of the RIT/SRIT is defined for the purpose of IMT-2020 evaluation. The RIT/SRIT should support a scalable bandwidth up to 30 MHz. The support of maximum bandwidth is verified by inspection of the proposal. The scalability requirement is verified by demonstrating that the candidate RITs/SRITs can support different bandwidth values. These values shall include the minimum and maximum supported bandwidth of the candidate RIT/SRIT.

### 7.2.1 Peak data rate Peak data rate is the maximum achievable data rate under ideal conditions, which is the received data bits assignable to a single mobile station, when up to all assignable radio resources for the corresponding link direction are utilized (i.e., excluding radio resources that are used for physical layer synchronization, reference signals or pilots, guard bands and guard times). Peak data rate is defined for a single mobile station. In a single band, it is related to the peak spectral efficiency in that band. Let Wa denote the assigned bandwidth and SEp denote the peak spectral efficiency in that band achieved at the assigned bandwidth. Then the user peak data rate Rp is given by: Rp = Wa × SEp The following table indicates the required peak data rate and, in notes, the maximum bandwidth that may be used to achieve the required rate. Radio interfaces may use any bandwidth up to the maximum specified in order to achieve the required peak data rate. Peak data rate (DL); 70 Mbps Note 1. Peak data rate (UL); 2 MbpsNote 1. Note 1: Requirements were derived using an assignable bandwidth of up to 30 MHz over one satellite beam.

### 7.2.2 Peak spectral efficiency Peak spectral efficiency is the maximum data rate under ideal conditions normalized by the assigned bandwidth (in bit/s/Hz), where the maximum data rate is the received data bits assignable to a single mobile station, when up to all assignable radio resources for the corresponding link direction are utilized (i.e., excluding radio resources that are used for physical layer synchronization, reference signals or pilots and guard bands). The minimum requirements for peak spectral efficiencies are as follows: Peak spectral efficiency (DL); 3bit/s/Hz Note 1. Peak spectral efficiency (UL); 1.5 bit/s/Hz Note 1. Note 1: Requirements were derived using an assignable bandwidth of up to 30 MHz over one satellite beam. These requirements are defined for the eMBB-s usage scenario and apply to handheld devices. The above values may also be supported by other type of satellite terminals. The proponent should report the peak spectral efficiencies achievable by the candidate RITs/SRITs and identify the assumed frequency band(s) of operation and the assigned DL and UL bandwidths in those band(s). Proponents should demonstrate that the peak spectral efficiency requirement can be met for, at least, one declared carrier frequency. Suitable evaluation parameters should be used and reported by the proponent, using examples provided in section 8.2 (associated to the Rural-eMBB-s test environment) as needed.

# 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objective of the core part is to:

- Define additional channel bandwidth (i.e. 30 MHz) for n256 and n255 defined for 5G NR-NTN;

- Introduce the corresponding SAN and UE RF core requirements.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

The objective of the performance part is to:

-	Define SAN conformance requirements.

### 4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed, then leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| - | - | - | - | RAN#102 |  |

{Note 1: Only TSs may contain normative provisions. Study Items shall create or impact only TRs.
"Internal TR" is intended for 3GPP internal use only whereas "External TR" may be transposed by OPs.}

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 38.101-5 | Support for a new NTN channel bandwidth | RAN#102 | Core |
| TS 38.108 | Support for a new NTN channel bandwidth | RAN#102 | Core |
| TS 38.101-5 | Support for a new NTN channel bandwidth | RAN#102 | Perf |
| TS 38.108 | Support for a new NTN channel bandwidth | RAN#102 | Perf |
| TS 38.181 | Support for a new NTN channel bandwidth | RAN#102 | Perf |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

# 6	Work item Rapporteur(s)

Dorin Panaitopol, THALES, dorin.panaitopol@thalesgroup.com

NOTE:	The first listed Rapporteur has the overall responsibility for this WI (incl all secondary tasks).

# 7	Work item leadership

RAN WG4

# 8	Aspects that involve other WGs

{Specify all the other WG(s) to be involved and, if specific, their task. E.g.: "SA2, SA3, SA5. CT6 for storage, and potentially SA4". If not applicable, indicate "None" or "None identified yet".}

NOTE:	For RAN WIs: Section 8 applies only to WGs outside of TSG RAN because all RAN WG aspects have to be covered in section 4.

# 9	Supporting Individual Members

{At least 4 supporting Individual Members are needed. There is an expectation that these companies will provide resources to progress the work. Note that having 4 supporting companies is a necessary but not sufficient condition: the usual TSG approval process by consensus is needed for the WID approval.}

Supporting IM name

THALES