3GPP TSG-RAN WG4 Meeting #108bis                                                   R4-2315843  
Xiamen, China, October 09 – October 13, 2023

Agenda item:	 5.15.3

Source:	 vivo

Title:	Updated schedule for Rel-18 TRP TRS measurement campaigns and requirements

Document for:	 Approval

- Introduction

The schedule for Rel-18 lab alignment activity and measurement campaign was agreed in [1]. Due to unexpected reasons, the new LADs for n28 were not ready in RAN#101 meeting, September 2023. A new LAD3 was reselected after RAN#101 meeting, then it would be impossible to finalize n28 measurements for AC lab alignment and RC harmonization activity in China labs before RAN4#108bis meeting.

In consequence, unfortunately, the whole timeline would be one meeting cycle delayed. Considering the lab alignment activity is mainly targeted to define TRP/TRS requirements, it would be acceptable to the group that the conclusion can be made in performance part without impacting closing of core part.

This contribution provides a schedule for AC lab alignment, RC lab alignment, RC and AC harmonization and performance test campaigns.

An offline call between RAN4#109 and RAN4#110 would be helpful to accelerate the progress.

- Updated Timeline for Rel-18 AC alignment, RC harmonization, and TRP/TRS requirements (for approval)

Updated Time plan for Rel-18 AC Lab Alignment Campaign and RC Harmonization Campaign

- Confirm the additional LADs in RAN4#108 meeting, and formally start the testing of two more LADs  after RAN4#108 meeting.

- The UE measurement and delivery order should be: vivo (both AC and RC, Dongguan) → OPPO (both AC and RC, Dongguan) →SGS Wireless (AC, Shenzhen) →Huawei (both AC and RC, Shanghai) →CAICT (both AC and RC, Beijing) →SRTC (both AC and RC, Beijing) → Sporton USA (AC, Milpitas, CA) → Element Materials Technology (AC, San Jose, CA) →Samsung (RC, KR) →EMITE (RC, Murcia Spain)

- Target to finalize the tests in China before the end of RAN4#109 meeting (17th Nov 2023), deliver the devices to labs in US, KR and Spain, finalize all the tests before the end of RAN4#110 meeting (06th Feb 2024).

  - Initial AC lab alignment conclusion can be made in RAN4#109 meeting, if ≥3 labs can finalize the measurements.

  - Participating lab should have sufficient test resource to provide the on-time measurement results without delay.

- Templates for measurement campaign to collect measurement results and UE information data (i.e. different template for measurements and device information) should be finalized no later than RAN4#109 meeting.

- FULL AC alignment activity should be completed in RAN4#110 meeting

- Device provisioning aspects, device information disclosure framework should be concluded before RAN4#110

- Preliminary device information related thresholds should be defined before RAN4#110 meeting

- Browsing mode measurement campaign and requirements: measurement campaign and data collection started in RAN4#110 meeting.

- Talk mode measurement campaign and requirements: measurement campaign and data collection started in RAN4#110 meeting.

Proposal: Approve the updated schedule for Rel-18 TRP TRS measurement activities and requirement development in Section 2 of this contribution.

- Conclusion

In this contribution, we propose the updated schedule for Rel-18 measurement-related activities and timeplan for TRP TRS requirements:

Proposal: Approve the updated schedule for Rel-18 TRP TRS measurement activities and requirement development in Section 2 of this contribution.

# References

- R4-2313997, Schedule for Rel-18 TRP TRS measurement campaigns and requirements, vivo, RAN4#108