3GPP TSG-RAN WG4 Meeting #108bis	R4-2315849

Xiamen, China, 9th – 13th 2023

Source:	Ericsson

Title:	Work plan for Enhancement of NR Dynamic Spectrum Sharing WI

Agenda Item:	5.36.1

Document for:	Approval

# Introduction

In RAN #96 meeting, revised WID on Enhancement of NR Dynamic Spectrum Sharing was approved.

This contribution presents a work plan aiming to find an appropriate contributing timeline for each work task. The TP/CR work split will be added in the future meetings according to the scope of demodulation requirements.

# Work item objectives

According to the WID [1], the objective of SI or Core part WI or Test part WI, and Performance part WI are as follows:

### 4.1	Objective of SI or Core part WI or Testing part WI

The following objectives shall be included for improvement of NR spectrum efficiency for LTE-NR co-existence (RAN1):

- Study and if needed specify NR PDCCH reception in symbols with LTE CRS REs. [RAN1]

  - Investigate enabling LTE CRS to puncture NR PDCCH, including the impact to NR PDCCH DMRS if there is the performance gain from the additional PDCCH resources.

- Allow a UE to support, and be configured with, two overlapping CRS rate matching patterns regardless of support or configuration of multi-TRP [RAN1, RAN2]

### 4.2	Objective of Performance part WI

Specify, if any, necessary UE performance requirements for above core objectives:

- Specify necessary UE demodulation performance requirements (RAN4)

# Work Plan

With the target completion date of June 2024 [2], the following work plan is proposed.

Note that the work plan will be updated if needed with the update on RAN4 meeting plan.

Table 1	Work plan for Enhancement of NR Dynamic Spectrum Sharing WI

|  | RAN4#108bis (Oct 2023) | RAN4#109 (Nov 2023) | RAN4#110 (Feb 2024) | RAN4#110bis (Apr 2024) | RAN4#111 (May 2024) |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Target | - Discussion on test scope, simulation assumptions and test parameters | - Finalize the test scope - Agree on part of baseline assumptions, test parameters and test metrics | - Agree on baseline assumptions, test parameters and test metrics - Collection of initial simulation results - CR work split (if necessary) | - Collection of updated & additional simulation results if any - Review draft CRs | - Agreement on the test requirement value - Endorse draft CRs |  |  |  |

# Simulation results collection work split

|  | Responsibility |
| --- | --- |
| Summary of simulation results for Enhancement of NR Dynamic Spectrum Sharing demodulation | Ericsson |

# TP work split

To be added

# CR work split

To be added

# Reference

[1] RP-221622, Revised WID on Enhancement of NR Dynamic spectrum sharing, Ericsson, RAN #96, June 2022.

[2] RP-230860, Status of time budgets for RAN1/2/3/4 ongoing and new WIs/SIs after RAN #100, June 2023.