3GPP TSG-RAN WG4 meeting #108-bis	R4-2316243

Xiamen - China, 09th – 13th October 2023

Agenda Item:	5.9.1

Source:	Rapporteur (MediaTek Inc, Intel Corporation)

Title:	Updated work plan for Further Enhancements on NR and MR-DC Measurement Gaps and Measurements without Gaps for RRM

Document for:	Approval

# 1	Introduction

This document presents a work plan for the RAN4 RRM parts of the Rel-18 work item (WI) on support of further enhancements on NR and MR-DC measurement gaps and measurements without gaps [1] taking into account the overall RAN meeting plan and time unit (TU) allocations [2]. The current WI work plan is updated to cover the remaining of RAN4 Core part and the RAN4 performance part.

# 2	WI objective

The core part of the WI objective that has RRM impact is shown below [1]:

The following objectives are considered in this WI: - Enhancements of pre-configured MGs, multiple concurrent MGs and NCSG - Define RRM requirements for UEs configured with a combination of pre-configured MGs, and/or concurrent MGs and/or NCSG [RAN4] - Define requirements only for the following two cases for UE configured with: - Case 1: Pre-configured MG(s) and concurrent MG(s) (i.e., the network has provided UE with multiple measurement gap patterns where at least one gap pattern is a Pre-configured MG) - Case 2: NCSG and concurrent MG(s) (i.e., the network has provided UE with multiple measurement gap patterns where at least one gap pattern is a NCSG) - Note 1: This WID does not include any inter-working with MUSIM gaps - Define RRM requirements for measurement without gaps for the following cases - NR SSB-based inter-frequency and intra-frequency measurements without gaps for UEs reporting NeedForGapsInfoNR IE [RAN4] - Study whether the additional interruption is allowed when UE reporting ‘NeedForGapsInfoNR'. Further define the interruption length, occasion and ratio, if the interruption is allowed - Define related requirements, such as CSSF, measurement period, scheduling restriction etc. - Inter-RAT measurements without gaps [RAN4] - Inter-RAT NR measurements - Inter-RAT LTE measurement

The performance part of the WI objective that has RRM impact is shown below [1]:

(1) Specify RRM performance requirements and test cases for the Core part enhancements.

# 3	Updated WI RRM work plan

Note: the main change compared to the previous work plan [3] is on the schedule of performance part.

RAN4#108-bis

Core (0.5 TU):

- Continue discussion on RRM impacts from further enhancements on NR and MR-DC measurement gaps and measurements without gaps

- Companies provide updated draft CRs

- Endorsement of updated draft CR

Performance (0.25 TU):

- Discuss and agree on type of test cases to introduce for further enhancements on NR and MR-DC measurement gaps and measurements without gaps

- Initial discussions on the test configurations

- Agree on the workplan for RRM performance part

## November 2023

RAN4#109

Core (0.5 TU):

- Conclude all RRM impacts from further enhancements on NR and MR-DC measurement gaps and measurements without gaps

- Companies provide updated draft CRs

- Endorsement of updated draft CRs and agreement on formal Big CR

Performance (0.25 TU):

- Discuss and agree on type of test cases to introduce for further enhancements on NR and MR-DC measurement gaps and measurements without gaps

- Continue discussions on the test configurations

- Discuss the work split for test cases

## Feb 2024

RAN4#110

Performance (0.5 TU):

- Companies to bring test cases according to the agreed work split

- Discuss and agree on the test cases

## April 2024

RAN4#110-bis

Performance (0.5 TU):

- Companies provide updated test cases (if needed)

- Discuss and agree on the test cases

## May 2024

RAN4#111

Performance (0.5 TU):

- Remaining and unresolved test cases are discussed and agreed

- Endorsement of updated draft CRs and agreement on formal Big CR for performance part

# References

- RP-231477, “Revised WID: Further Enhancements on NR and MR-DC Measurement Gaps and Measurements without Gaps”

- RP-221018, “Time_budget_request_R18_NR_MG_enh”

- R4-2213651	“work plan for Further Enhancements on NR and MR-DC Measurement Gaps and Measurements without Gaps for RRM”, MediaTek inc.