3GPP TSG-RAN WG4 Meeting # 108bis	R4-2316307
Xiamen, China, October 09 – October 13, 2023

Agenda item:	5.16.3

Source:	CAICT

Title:	On FR1 MIMO OTA lab alignment schedule

Document for:	Approval

1	Introduction

The FR1 MIMO OTA Lab Alignment activity is currently under way. Based on the WF [1], the volunteer labs were adjusted at RAN4#108 as follows:

| Volunteer lab | City | Contact |
| --- | --- | --- |
| Apple | Cupertino, California, USA | Istvan Szini, Istvan@apple.com |
| CAICT | Beijing, China | Xuan Yi, yixuan@caict.ac.cn |
| CMCC&BUPT joint lab | Beijing, China | Yichen Zhao, zhaoyichen@cmdc.chinamobile.com Xiaohang Yang, yangxiaohang@caict.ac.cn |
| MediaTek | Beijing, China | Shuang Zhang, Allen.zhang@mediatek.com |
| Xiaomi | Beijing, China | Shengxiang Guo, guoshengxiang@xiaomi.com |
| OPPO | Dongguan, China | Qifei Liu, liuqifei@oppo.com |

There are three PADs provided by Xiaomi and vivo. During RAN4#108, the following PAD delivery scheme [1] was defined:

- Labs in Beijing -> The Lab in Dongguan -> (transfer the PADs at Oct RAN4) -> Labs outside Asia - Note: The PADs can be tested in different labs located in the same country in parallel during the same period.

Besides, according to the framework and time plan for FR1 MIMO OTA performance requirements development [2], the lab alignment was scheduled to be concluded at RAN4#109 (Nov 2023), and lab volunteers can have a chance to submit PAD test results at RAN4#110 (Feb 2024).

2.3 Time plan 2.3.1 Time plan for bands < 1GHz … 5. Collect all lab alignment measurement results from lab volunteers based on contribution-driven manner at RAN4#109 (Nov 2023). Conclude the lab alignment outcome in RAN4#109. Measurement Campaign can start after RAN4#109 immediately, if ≥ 3 labs are aligned. (Lab volunteers that fail to complete PAD measurement and/or reach alignment at RAN4#109, if any, can have a chance to submit the PAD measurement results to RAN4#110 (Feb 2024) and be confirmed as aligned labs.)

After the end of RAN4#108 (Aug 2023), the three PADs were transferred to volunteer labs in Beijing. In this paper, we would like to update current status for the FR1 MIMO OTA lab alignment activity, and propose to adjust the PAD delivery scheme and the time plan accordingly.

2	Discussion

The original plan is to transfer all three PADs at this meeting after five labs in China complete the test. Unfortunately, the progress has been delayed due to some unexpected issues and test resource reasons. Two Xiaomi’s PADs have just been tested in three labs in Beijing, and will be tested in the fourth lab in Beijing. It is expected that the fourth lab in Beijing can complete the test before the RAN4 meeting (9 Oct. 2023), but the lab in Dongguan likely won’t have time to test the PADs before the end of the meeting (note that there is a national holiday in China from 29 Sep. to 6 Oct.).  As for vivo’s one PAD, the labs are having connectivity problems, the PAD can’t connect with the BS emulator. The provider of the PAD is helping to solve the problem. So far, none of the labs managed to test the PAD.  To guarantee all the labs have enough time to test the PADs, we propose to postpone the conclusion of the lab alignment from RAN4#109 (Nov. 2023) to RAN4#110 (Feb. 2024).

Based on the above situation and considerations, we propose to adjust the PAD delivery scheme and the time plan as follows.

Proposal 1: Adjust the PAD delivery scheme for FR1 MIMO OTA lab alignment activity based on the current progress as below:

  - vivo’s one PAD: Labs in Beijing -> OPPO -> (transfer the PAD at Nov RAN4) -> Apple -> Return to vivo

  - Xiaomi’s two PADs: Labs in Beijing -> OPPO -> (transfer the PADs at Oct/Nov1) -> Apple -> Return to Xiaomi

    - Note 1: Oct. or Nov. depends on whether all labs in China can complete the test before the end of Oct. meeting.

Proposal 2: Adjust the time plan for FR1 MIMO OTA lab alignment activity as below:

  - Collect all lab alignment measurement results from lab volunteers based on the contribution-driven manner at RAN4#109 (Nov 2024) and RAN4#110 (Feb 2024). Conclude the lab alignment outcome in RAN4#110 (Feb 2024).

3	Conclusion

In this paper, we update the current status for FR1 MIMO OTA lab alignment activity, and propose to adjust the PAD delivery scheme and the time plan accordingly.

Proposal 1: Adjust the PAD delivery scheme for FR1 MIMO OTA lab alignment activity based on the current progress as below:

  - vivo’s one PAD: Labs in Beijing -> OPPO -> (transfer the PAD at Nov RAN4) -> Apple -> Return to vivo

  - Xiaomi’s two PADs: Labs in Beijing -> OPPO -> (transfer the PADs at Oct/Nov1) -> Apple -> Return to Xiaomi

    - Note 1: Oct. or Nov. depends on whether all labs in China can complete the test before the end of Oct. meeting.

Proposal 2: Adjust the time plan for FR1 MIMO OTA lab alignment activity as below:

  - Collect all lab alignment measurement results from lab volunteers based on the contribution-driven manner at RAN4#109 (Nov 2024) and RAN4#110 (Feb 2024). Conclude the lab alignment outcome in RAN4#110 (Feb 2024).

References

- R4-2313900, “WF on Rel-18 MIMO OTA”, CAICT, 3GPP RAN4#108, Aug. 2023.

- R4-2305911, “Framework and time plan for FR1 MIMO OTA performance requirements development”, CAICT, 3GPP RAN4#106-bis-e, Apr. 2023.