3GPP TSG-RAN WG4 Meeting # 109	R4-2319402

# Chicago, US, November 13 – 17, 2023

Source:	LG Electronics

Title:	Work plan for RRM Performance of Rel-18 NR Sidelink relay

Agenda item:	8.32.2

Document for:	Approval

Introduction

According to the WID time budget plan, the RRM performance of NR sidelink relay start at RAN4#108bis meeting. But core part discussion lasted for long time. So, We don’t have enough time to discuss RRM performance. This RAN4#109 meeting is first meeting for SL relay RRM performance.

Work Plan on Rel-18 NR Sidelink relay RRM performance part

| Meeting | Works |
| --- | --- |
| RAN4#109 (Nov.2023) | - Discussion and approvement on work plan - Initial discussion on the list of test cases |
| RAN4#110 (Feb.2024) | - Discussion and finalization on the list of test cases - Discussion and finalization of CR work split |
| RAN4#110-bis (Apr.2024) | - Initial draft CR submission - Discussion on remaining issues |
| RAN4#111 (May.2024) | - Discussion and conclusion on remaining issues - Agreement on final CRs |

Conclusion

In this contribution, we provide the work plan on RRM performance part of Rel-18 NR sidelink relay, and we propose

- Proposal 1: Approve the work plan on RRM performance part of Rel-18 NR sidelink relay.

Reference

[1] RP-223501, “Revised WID on NR sidelink relay enhancements,” LG Electronics.