3GPP TSG-RAN WG1 Meeting #109															R4-2321534

Chicago, USA, November 13th – 17th 2023

Agenda item:			8.33.7

Source:	Qualcomm Incorporated

Title:	WF on NR_mobile_IAB

Document for:	Information

# Way Forward

Work plan for performance part

Agreement:

RAN4#109 (November 2023)

- Approve the work plan

- Discuss scope of the work on a high level

RAN4#110 (February 2024)

- Discuss the RRM performance requirements

- Agree on CR split

RAN4#110bis (April 2024)

- Further discuss the RRM performance requirements

- Initial discussion on draft CRs

RAN4#111 (May 2024)

- Finalize the discussion on the RRM requirements

- Approve the final CRs

RRM Tests to be Defined

Agreement:

  - As starting point, RAN4 to define test cases for Rel-18 Mobile IAB to verify following requirements.

    - Intra-frequency HO

    - Intra-frequency RRC re-establishment

    - Active TCI state switching

    - RLM

    - Link recovery procedure

    - L1-RSRP

    - Intra-frequency measurement requirement

  - As baseline, use the same test principle as Rel-16/17 IAB

  - Other proposals can also be considered.

Measurement accuracy requirements

Agreement:

  - RAN4 to introduce intra-frequency and L1-RSRP absolute and relative measurement accuracy requirements for mobile IAB-MT by reusing the corresponding UE requirements from 38.133 as follows: for SS-RSRP/RSRQ/SINR and CSI-RS RSRP/RSRQ/SINR, SSB/CSI-RS L1-RSRP in FR1 and FR2-1.

Handover tests for mIAB-MT

Agreement:

- A.6.3.1.1	Intra-frequency handover from FR1 to FR1; known target cell

- A.6.3.1.2	Intra-frequency handover from FR1 to FR1; unknown target cell

- A.7.3.1.2	Intra-frequency handover from FR2 to FR2; known target cell

- A.7.3.1.3	Inter-frequency handover from FR2 to FR2; unknown target cell

Active TCI switch tests

Agreement:

- Introduce the following tests based on the UE tests in 38.133

  - A.7.5.8.1	MAC-CE based active TCI state switch

  - A.7.5.8.2	RRC based active TCI state switch

intra-frequency measurement test

Agreement:

- Introduce the following tests based on the UE tests in 38.133

  - A.6.6.1.1	SA event triggered reporting tests without gap under non-DRX

  - A.7.6.1.1	SA event triggered reporting test without gap under non-DRX

  - A.7.6.3.1	SSB based L1-RSRP measurement when DRX is not used

  - A.6.6.4.3	CSI-RS based L1-RSRP measurement when DRX is not used

Transmit timing tests

Agreement:

- Introduce the following tests based on the UE tests in 38.133:

UE timer accuracy and Timing advance adjustment accuracy tests by reusing the corresponding UE tests from TS 38.133, Clause A.6.4 for FR1 and Clause A.7.4 for FR2-1.

Signaling characteristics tests

Agreement:

- Introduce the following tests based on the UE tests in 38.133 Clause A.6.5 for FR1 and Clause A.7.5 for FR2-1

  - Radio Link Monitoring Out-of-sync Test for FR1/FR2 PCell configured with SSB/CSI-RS-based RLM RS in non-DRX mode

  - Radio Link Monitoring In-sync Test for FR1/FR2 PCell configured with SSB/CSI-RS-based RLM RS in non-DRX mode

  - Beam Failure Detection and Link Recovery Test for FR1/FR2 PCell configured with SSB/CSI-RS-based BFD and LR in non-DRX mode

  - FFS Uplink spatial relation switch delay for FR2-1

Other test cases

Agreement:

FFS: Introduce the following tests based on the UE tests in 38.133

- 4-step and 2-step RA type contention and non-contention based RA tests for FR1/FR2-1 for NR standalone