3GPP TSG-RAN WG4 Meeting #112-bis	R4-2415296

Hefei, China, Oct 14 – Oct 18, 2024

Source:	Nokia

Title:	Discussion on General Items on SCM SI

Agenda item:	6.14.1

Document for:	Discussion

Introduction

During RAN#104 the study item on Spatial Channel Model was agreed, whereby the SI started during RAN4#112, within this contribution we present some views on the work plan of the Study Item as well as details of what Nokia believes should be included in TR 38.753.

Discussion

Work Plan

To provide a reminder the following table is the work plan agreed during RAN4#112 and captured in the way forward [2].

| Meeting No. | Date | Details |
| --- | --- | --- |
| RAN4#112 | August 24 | Identify Existing Limitations (Phase 1): Scenario Discussed and early Alignment Initial Scenario Configuration Alignment Explore Modelling Approaches (Phase 2): Potential approaches to channel modelling discussed |
| RAN #105 (September 25) |  |  |
| RAN4#112-bis | October 24 | Identify Existing Limitations (Phase 1): Scenarios agreed Explore Modelling Approaches (Phase 2): Initial simulation parameter alignment Considered channel model alignment |
| RAN4#113 | November 24 | Explore Modelling Approaches (Phase 2): Simulation parameters agreed Develop Test Methodology (Phase 3): Testability Discussions Initial simulations Document Conclusions (Phase 4): Draft TR structure agreed Work split agreed |
| RAN #106 (December 25) |  |  |
| RAN4#114 | Feb 25 | Develop Test Methodology (Phase 3): Simulation Alignment Document Conclusions (Phase 4): Initial discussion on potential conclusions Draft TPs |
| RAN #107 (March 25) |  |  |
| RAN4#114-bis | March 25 | Develop Test Methodology (Phase 3): Further Simulation Alignment Document Conclusions (Phase 4): Draft conclusions Draft TPs |
| RAN4#115 | May 25 | Document Conclusions (Phase 4): big pCR |
| RAN #108 (June 25) |  |  |

As can be seen, the Study Item is due for completion by RAN#108, therefore it is imperative that the plan which was agreed during RAN4#112 is stuck to in order to maintain progress in the SI.

Thus, during RAN4#112-bis, RAN4 should aim to finalise scenario agreement during the meeting to allow timely progress of the Study Item

RAN4 shall finalise scenario agreement of the SCM Study Item during RAN4#112-bis.

Technical Report

During RAN4#112-bis the skeleton of TR 38.753 will be submitted. The overall headings for this technical report are taken from the agreement in the way forward following RAN4#112 [2]:

- Deployment Scenarios - Identification of limitation of current channel models, and impact to UE processing - Spatial Channel Modelling Approaches - Feasibility of CDL models in TR38.827 - Advantages and disadvantages - Feasibility of extended TDL models - Advantages and disadvantages - Test Setup and considerations - Choose set of models from modified CDL models and/or TDL models - Results Collection - Investigate potential test cases based on the consensus of SCM methodology - Investigate the complexity of conformance tests. - Feasibility of introducing RAN4 performance requirements (stability, repeatability, alignability) - Document Conclusions

Specifically the headings in the current TR Skeleton (submitted as R4-2415297) are based on the 1st level of bullet points of those captured in the Way Forward, thus they are:

- Deployment Scenarios - Spatial Channel Modelling Approaches - Test Setups - Performance Evaluation - Summary

During RAN4#112-bis, Nokia believes that RAN4 should aim to stabilise this heading structure, such that the TR can be populated, and companies can start to consider the content that requires to be included in the TR itself.

RAN4 shall agree the heading structure draft of TR 38.753 during RAN4#112-bis.

Furthermore, Nokia believes that it may be beneficial within the TR to also include some discussion and results on what would be expected in a field trial on a multi-element system, to further motivate the need to include a stable and spatially consistent channel model.

RAN4 shall include a section within the TR to include measurements gained from field trials, which demonstrate expected spatial impacts on MIMO that a spatial channel model should aim to emulate.

Nokia, thus, proposes the following main structure for the TR:

The TR shall contain at least the following main sections: 
(a) Spatial Channel Modelling Candidates, containing 
       - Descriptions / TP candidates
(b) Implementation alignment
(c) Measurements (place for optional contributions of field measurement and comparisons)
(d) Comparison of Channel candidates, containing
       - Scenarios
       - Performance requirements comparisons
       - Testability aspects comparisons
       - Interpretation of comparison results
(e) Conclusions

Conclusion

The paper discusses general items relating to the topic of Spatial Channel Modelling into RAN4 and presents some of the Nokia views on this topic for discussion during RAN4#112-bis.

The following Observations and Proposals were made:

Proposal 1: RAN4 shall finalise scenario agreement of the SCM Study Item during RAN4#112-bis.

Proposal 2: RAN4 shall agree the heading structure draft of TR 38.753 during RAN4#112-bis.

Proposal 3: RAN4 shall include a section within the TR to include measurements gained from field trials, which demonstrate expected spatial impacts on MIMO that a spatial channel model should aim to emulate.

Proposal 4: The TR shall contain at least the following main sections:

(a) Spatial Channel Modelling Candidates, containing 
       - Descriptions / TP candidates
(b) Implementation alignment
(c) Measurements (place for optional contributions of field measurement and comparisons)
(d) Comparison of Channel candidates, containing
       - Scenarios
       - Performance requirements comparisons
       - Testability aspects comparisons
       - Interpretation of comparison results
(e) Conclusions

- References

- RP-241610; “Study on spatial channel model for demodulation performance requirements”, Nokia, BT Plc et al, RAN#104, Shanghai, June 2024.

- R4-2413606, “Way Forward for [112][327] FS_NR_demod_SCM”, Moderator (Nokia), RAN4#112, Maastricht, August 2024