3GPP TSG-RAN WG4 Meeting #114bis                         R4-2503202

Wuhan, Hubei, China, 07th – 11th April, 2025

Source:	China Telecom

Title:	Updated work plan for NR demodulation performance: Phase 5

Agenda Item:	7.18.1

Document for:	Approval

Introduction

In RAN #103 meeting, the new WI on NR demodulation performance: Phase 5 was approved, and the latest revised WID was approved in [1] at RAN #104.

In RAN4#112, the work plan for NR demodulation performance: Phase 5 was approved in [2].

In this updated work plan, the CR work split is added.

Work item objectives

The following objectives are copied from the WID in [1]:

- Define the following UE performance requirements for 8Rx CPE/FWA/vehicle/industrial devices:

  - PDSCH demodulation and CQI reporting requirements with inter-cell interference with MMSE-IRC receiver

    - Reuse the Rel-17 interference model for 2/4Rx UE as a baseline

  - PDSCH demodulation requirements with intra-cell inter-user interference with MMSE-IRC receiver

    - Reuse the existing interference model for 2/4Rx UE as a baseline

- Define FR1 PUSCH performance requirements with inter-cell interference in homogeneous and heterogeneous deployment based on the following assumptions:

  - Receiver type: MMSE-IRC receiver

  - Scenarios:

    - FDD synchronous deployments

    - TDD synchronous deployments with aligned UL:DL configurations among cells

    - Slot-based transmission and aligned SCS among cells

  - Reuse LTE based interference profile in TR 36.884 as a starting point. Other interference profiles are not precluded.

Work Plan

With the target completion date of September 2025 in RAN#109, the following work plan is proposed.

Note that the work plan will be updated if needed with the update on RAN4 meeting plan.

Table 1	Work plan for NR demodulation performance: Phase 5

|  | RAN4#112 (Aug 2024) | RAN4#112bis (Oct 2024) | RAN4#113 (Nov 2024) | RAN4#114 (Feb 2025) | RAN4#114bis (Apr 2025) | RAN4#115 (May 2025) | RAN4#116 (Aug 2025) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| UE performance requirements for 8Rx | - Discussion on test scope, interference profile, simulation assumptions and test parameters | - Continue discussion on interference profile, simulation assumptions and test parameters | - Agreement on baseline assumptions, test parameters and test metrics | - Update of link level simulation assumptions if needed - Collection of initial simulation results | - Discussion on applicability for the new requirements - Collection of updated & additional simulation results if any | - Collection of updated & additional simulation results if any - Agreement on the test applicability and test requirement values - Draft CRs endorsed | - CRs agreed |
| BS performance requirements with inter-cell interference | - Discussion on test scope, interference profile, link level simulation assumptions | - Continue discussion on test scope, interference profile, link level simulation assumptions | - Agreement on baseline assumptions | - Update of link level simulation assumptions if needed - Collection of initial ideal simulation results | - Update of link level simulation assumptions if needed - Discussion on applicability for the new requirements - Collection of updated & additional simulation results if any | - Agree applicability for the new requirements - Collection of updated & additional simulation results if any - Agreement on test requirement values - Draft CRs endorsed | - CRs agreed |

Simulation results collection work split

|  | Responsibility |
| --- | --- |
| UE performance requirements for 8Rx | Apple |
| BS performance requirements with inter-cell interference | Samsung |

CR work split

UE performance requirements for 8Rx CPE/FWA/vehicle/industrial devices

| Topic | Section | Company |
| --- | --- | --- |
| PDSCH with inter-cell interference | 5.1.1 Applicability of requirements | CMCC |
|  | 5.2.4.1.X1 Minimum requirements for PDSCH with inter-cell interference [FDD] | ZTE |
|  | 5.2.4.2.Y1 Minimum requirements for PDSCH with inter-cell interference [TDD] | MTK |
|  | A.3.2.1.1 Reference measurement channels for SCS 15 kHz FR1 | Apple |
|  | A.3.2.2.2 Reference measurement channels for SCS 30 kHz FR1 | Apple |
| CQI with inter-cell interference | 6.1.1 Applicability of requirements | Huawei |
|  | 6.2.4.1.X1 Minimum requirement for wideband CQI reporting with inter-cell interference [FDD] | Qualcomm |
|  | 6.2.4.2.Y1 Minimum requirement for wideband CQI reporting with inter-cell interference [TDD] | Ericsson |
| PDSCH with intra-cell inter-user interference | 5.1.1 Applicability of requirements | Handled in the same draftCR for “Applicability of requirements” for inter-cell interference. |
|  | 5.2.4.1.X2 Minimum requirements for PDSCH with intra-cell inter-user interference [FDD] | Samsung |
|  | 5.2.4.2.Y2 Minimum requirements for PDSCH with intra-cell inter-user interference [TDD] | CTC |
| DraftBigCR/BigCR | -- | Nokia |

FR1 PUSCH performance requirements with inter-cell interference in homogeneous and heterogeneous deployment

| TS | CR on | Clause affected | Company |
| --- | --- | --- | --- |
| 38.104 (1 CR covers all changes) | Conducted performance requirements for MMSE-IRC | 8.2.x | CTC |
|  | MMSE-IRC performance requirements for BS type 1-O | 11.2.1.x |  |
|  | Definition of INR | B.x |  |
| 38.141-1 | Manufacturer declaration | 4.6 | CATT |
|  | Applicability rule for MMSE-IRC requirements | 8.1.2.x |  |
|  | Conducted performance requirements for MMSE-IRC | 8.2.x | Samsung |
|  | Definition of INR | B.x |  |
|  | Measurement of performance requirements | C.3 | Ericsson |
|  | Connection diagrams for BS type 1-C performance requirements for MMSE-IRC | D.5.x |  |
|  | Connection diagrams for BS type 1-H performance requirements for MMSE-IRC | D.6.x |  |
|  | Big CR for 38.141-1 |  | CMCC |
| 38.141-2 | Manufacturer declaration | 4.6 | Huawei |
|  | Applicability rule for MMSE-IRC requirements | 8.1.2.x |  |
|  | OTA performance requirements for MMSE-IRC for BS type 1-O | 8.2.x | ZTE |
|  | Definition of INR | B.x |  |
|  | Measurement of performance requirements | C.3 | Ericsson |
|  | Measurement set up for MMSE-IRC performance requirements | E.3 |  |
|  | Big CR for 38.141-2 |  | Nokia |

Reference

RP-241297, Revised WID on NR demodulation performance: Phase 5, China Telecom, NTT DOCOMO, RAN #104, June 2024.

R4-2413569, Work plan for NR demodulation performance: Phase 5, China Telecom, NTT DOCOMO, RAN4 #112, Aug 2024.