## Slide 1: Way forward on test case list for eMTC RRM
Nokia Networks, Alcatel-Lucent, Alcatel-Lucent Shanghai Bell, Ericsson, Huawei, Verizon, Intel
3GPP TSG-RAN WG4 Meeting #78 R4-161211 St. Julian’s, Malta, February 15 – 19, 2016

## Slide 2: Background
eMTC RRM core requirements are completed in RAN4#78. All eMTC RRM CRs, which were endorsed in R4-77AH-IoT meeting, were approved in RAN4#78.
According eMTC WI schedule, the performance requirements need to be completed in RAN#72 (June 2016)
Candidate Cat-M1 RRM test cases were discussed in RAN4#78. A list of candidate Cat-M1 RRM test cases were proposed in R4-160273.

## Slide 3: Way forward
The following eMTC RRM test cases are suggested to be considered in Rel-13 for FDD, TDD and HD-FDD
Intra frequency cell re-selection
Intra-frequency handover
Intra-frequency RRC Re-establishment
Contention Based Random Access
UE Transmit Timing Accuracy test
UE Timing Advance Adjustment Accuracy test
Radio Link Monitoring tests (In-Sync /Out-of-sync with/without DRX)
Intra-frequency event triggered reporting under fading propagation conditions in synchronous/asynchronous cells with/without DRX
Intra frequency case RSRP Accuracy
Tests cases to verify other RRM requirements are not precluded.
Companies are encouraged to check the necessity on above test cases.

## Slide 4: Way forward
Time plan
Complete test cases in two phases: phase I and phase II
RAN4#78bis
  Agree the complete list of the test cases for Rel-13 with detailed test configurations and parameter settings
  Determine the test cases included in Phase I and Phase II.
RAN4#79
  Provide draft of CRs for phase I test cases
  Agree on phase I test cases
RAN4#80
  Provide draft of CRs of phase II test cases
  Agree on phase II test cases