3GPP TSG-RAN WG4 Meeting #89	R4-1815592

Spokane, USA, 12-16 November, 2018

Title: 					RRM test case planning for Q1/2 2019

Source: 	Ericsson

Agenda item:	7.12.3

Document for:	Discussion

# Introduction

In [1], the RRM core and performance work for Q3 and Q4, 2018 was agreed. Since RAN4 will continue to work on RRM testing issues after December 2018, this contribution considers some planning aspects related to the further work. It is beneficial to discuss these aspects in RAN4#89, so that the work can continue in a timely fashion during early 2019.

# Discussion

## Additional test coverage (phase III)

It was already agreed that the tests in table 1 will be de-prioritized in Q4 2018, and if they are not finalized before the complete data of Rel-15 RRM performance part they will be treated in the timeline of Rel-15 NR late drop performance part or TEI15.

Proposal 1: Additional phase III RRM tests are developed in Q1/Q2 2019 with the volunteer companies as shown

| Test case number | Test purpose | Note | Responsible company |
| --- | --- | --- | --- |
| 15 | EN-DC SFTD measurement delay | SFTD is only measured before NR PSCell addition | Ericsson |
| 16 | SA SFTD delay and interruption | Only for measurement before LTE PSCell addition in NE-DC |  |
| 20C | EN-DC interruptions due to measurement on deactivated SCell | EN-DC CA |  |
| 21D | SA interruptions due to measurement on deactivated SCell | SA CA |  |
| 25 | EN-DC/SA SSB RLM scheduling restriction and impact on mobility | Resource overlapping |  |
| 27 | RRC Re-establishment | TS38.133 A.6.3.2.1/A.7.3.2.1 |  |
| 28 | RRC Release with redirection to NR/E-UTRAN | TS38.133 A.6.3.2.3/A.7.3.2.3 |  |
| 30 | SFTD measurement accuracy | SFTD |  |
| 38A | EN-DC MTTD | MTTD | Ericsson |
| 38B | NR CA MTTD | MTTD |  |

Table 1: Tests which should be implemented in the late drop or TEI15 phase with responsible company

Proposal 2: The following timeline is adopted for the additional test

RAN4#90 (February/March 2019): Initial test case drafts available for review for additional test cases

RAN4#90bis (April 2019): Completion of additional test cases with agreement of CRs

## Dual AoA test cases

In [1], the following agreements are separately documented

- For FR2, only the RRM test cases with the single AoA test setup will be discussed in Q4 2018 - The test cases with the two AoA test setup will be deferred after December to Q1 2019 And - RAN4 targets to finalize the work for Phase I in October meeting and to finalize the work for Phase II in November meeting

Taking both agreements together, the only way in which RAN4 target could be met for phase I and phase II tests would be to specify them with a single AoA test setup, since two AoA work is supposed to be deferred until after November. Nevertheless, in RAN4#88bis a view was expressed that single AoA is unrealistic in testing. The outcome was that for many tests, it is not decided if they use setup 1, 2 or 3.

- Setup #1: Single AoA setup with signal arriving in the peak direction of Rx antenna beam - Setup #2: Single AoA setup with signal arriving not in the peak direction of Rx antenna beam - Setup #3: Dual AoA setup Table 1: Phase I test cases Test case group number; Test purpose; Company for CR editor; Section in spec; AoA setup. 1; EN-DC cell search and L1 measurement period; Huawei; TS38.133 A.4.6.1/A.5.6.1; TBD. 2; SA cell search and L1 measurement period; Huawei; TS38.133 A.6.6.1/A.7.6.1; TBD. 3; EN-DC Timing accuracy and adjustment; Qualcomm; TS38.133 A.4.4.1/A.5.4.1; Setup#1. 4; SA Timing accuracy and adjustment; Qualcomm; TS38.133 A.6.4.1/A.7.4.1; Setup#1. 5; EN-DC TA accuracy; Intel; TS38.133 A.4.4.3/A.5.4.3; Setup#1. 6; SA TA accuracy; Intel; TS38.133 A.6.4.3/A.7.4.3; Setup#1. 7; EN-DC SSB RLM for PSCell IS and OOS; Mediatek; TS38.133 A.4.5.1/A.5.5.1; TBD. 9; SA SSB RLM for PCell IS and OOS; Mediatek; TS38.133 A.6.5.1/A.7.5.1; TBD. 10; Random access; Samsung; TS38.133 A.4.3.2.2/A.5.3.2.2 /A.6.3.2.2/A7.3.2.2; TBD. 11; Intra-frequency RSRP accuracy for FR1 and FR2; Ericsson; TS38.133 A.4.7.1.1/A.5.7.1.1 /A.6.7.1.1/A7.7.1.1; TBD. 12; EN-DC SCell activation/deactivation delay; Nokia; TS38.133 A.4.5.3/A.5.5.3; Setup#1. 13A; EN-DC CSI RLM for PSCell; Nokia; TS38.133 A.4.5.1/A.5.5.1; TBD. 13B; SA CSI RLM for PCell; Nokia; TS38.133 A.6.5.1/A.7.5.1; TBD. 14A; EN-DC interruptions due to DRX transition; CATT; TS38.133 A.4.5.2.1/A.5.5.2.1; Setup#1. 14B; EN-DC interruptions due to deactivated SCell operations; CATT; TS38.133 A.4.5.2.1/A.5.5.2.1; Setup#1. 17A; Serving NR PSCell and target E-UTRA inter-frequency measurement with LTE PCell; Ericsson; TBD; Setup#1. 17B; NR Pcell with target inter-RAT E-UTRA measurement; Ericsson; TBD; Setup#1. 18A; EN-DC NR inter-frequency measurement; Intel; TS38.133 A.4.6.2/A.5.6.2; TBD. 18B; SA NR inter-frequency measurement; Intel; TS38.133 A.6.6.2/A.7.6.2; TBD. 19; Inter-frequency RSRP accuracy for FR1 and FR2; Huawei; TS38.133 A.4.7.1.2/A.5.7.1.2 /A.6.7.1.2/A.7.7.1.2; TBD. 20A; EN-DC interruptions at UL carrier RRC reconfiguration; Huawei; TS38.133 A.4.5.2.1/A.5.5.2.1; Setup#1. 20B; EN-DC interruptions due to active BWP switching; Nokia; TS38.133 A.4.5.2.1/A.5.5.2.1; Setup#1. Table 2: Phase II test cases Test case group number; Test purpose; Company for CR editor; Section in spec; AoA setup. 21A; SA interruptions at SCell addition/release/activation/deactivation; CATT; TS38.133 A.6.5.2.1/A.7.5.2.1; Setup#1. 21B; SA interruptions at UL carrier RRC reconfiguration; Ericsson; TS38.133 A.6.5.2.1/A.7.5.2.1; Setup#1. 21C; SA interruptions due to Active BWP switching; CATT; TS38.133 A.6.5.2.1/A.7.5.2.1; Setup#1. 26A; NR-NR Handovers; Intel; TS38.133 A.6.3.1/A.7.3.1; TBD. 26B; NR handovers to other RATs; ZTE; TS38.133 A.6.3.1/A.7.3.1; Setup#1. 29A; Beam management: L1-RSRP reporting; Huawei; TBD; TBD. 29B; Beam management: Beam failure detection and link recovery procedure; Nokia; TBD; TBD. 31; Intra-freq RSRQ accuracy for FR1 and FR2; LGE; TS38.133 A.4.7.2/ A.5.7.2/A.6.7.2/A.7.7.2; TBD. 32; Inter-freq RSRQ accuracy for FR1 and FR2; Samsung; TS38.133 A.4.7.2/ A.5.7.2/A.6.7.2/A.7.7.2; TBD. 34; BWP switching interruptions on E-UTRA serving cells in EN-DC; Mediatek; TS36.133; Setup#1. 35; BWP switching delay; Mediatek; TS38.133 A.4.5.6/A.5.5.6/ A.6.5.6/A.7.5.6; Setup#1. 36; NR PSCell addition and release in EN-DC; Qualcomm; TS36.133; TBD. 37; UL carrier RRC reconfiguration delay; Huawei; TS38.133 A.4.5.4/A.5.5.4/ A.6.5.4/A.7.5.4; N/A. 38; SA RRC_Idle/inactive cell reselection NR to NR (FR1); TS38.133 A.6.1.1/A.6.2.1; N/A. 39; SA RRC Idle/inactive cell reselection NR to E-UTRAN (FR1); TS38.133 A.6.1.1/A.6.2.1; N/A.

Clearly RAN4 is expected to work on 2AoA (setup 3) after December 2018. On the other hand, the phase I and phase II tests are agreed to be completed before that date, and for FR2 they can hardly be regarded as complete if all OTA parameters are still TBD. RAN5, test equipment vendors and UE certification bodies are awaiting the timely completion of FR2 (OTA) tests. We fully acknowledge that 2AoA tests are significantly more realistic and important in verifying UE RX beam sweeping functionality that has been an important part of the discussion for the core requirements. The concern is that 2AoA tests need a significant understanding of the UE antenna performance in the different directions used in the test, and gaining this understanding is not made easier by the discussion on “coarse” and “fine” beamforming which the UE is assumed to perform for different purposes. Hence, our view is that there is a significant risk that 2AoA tests will take a longer time to finalise in RAN4.

To address this aspect in the future work, we propose the following approach for the possible extension of phase I/II tests to use a 2AoA test setup.

Proposal 3:

- Phase I/II tests are completed using single AoA assumption in RAN4#89, addressing TBD in the OTA parameters tables as much as possible

- An editor’s note such as “Editor’s Note: RAN4 is considering revising this test to use a dual AoA setup” is added before the OTA parameter table for all tests which have not yet been agreed to use single AoA

- RAN4 considers the appropriate dual AoA testing setup until RAN4#91

- During RAN4#90 meeting, selected tests are either revised to use dual AoA setup if the work on dual AoA testing methodology is sufficiently mature, or the editor’s note is removed, and the test will remain as a single AoA test.

Naturally, RAN4 is not precluded by proposal 3 from developing further dual AoA tests, some of which may ultimately be replacements for the phase I/II single AoA tests if they provide the same test purpose and improved test coverage. However, we think it is important to set a hard deadline for the FR2 phase I/II tests so that they will be further worked on by RAN5 and developed by the test industry, rather than remaining open and unimplementable for a potentially lengthy period.

# Conclusion

Proposal 1: Additional phase III RRM tests are developed in Q1/Q2 2019 with the volunteer companies as shown

| Test case number | Test purpose | Note | Responsible company |
| --- | --- | --- | --- |
| 15 | EN-DC SFTD measurement delay | SFTD is only measured before NR PSCell addition | Ericsson |
| 16 | SA SFTD delay and interruption | Only for measurement before LTE PSCell addition in NE-DC |  |
| 20C | EN-DC interruptions due to measurement on deactivated SCell | EN-DC CA |  |
| 21D | SA interruptions due to measurement on deactivated SCell | SA CA |  |
| 25 | EN-DC/SA SSB RLM scheduling restriction and impact on mobility | Resource overlapping |  |
| 27 | RRC Re-establishment | TS38.133 A.6.3.2.1/A.7.3.2.1 |  |
| 28 | RRC Release with redirection to NR/E-UTRAN | TS38.133 A.6.3.2.3/A.7.3.2.3 |  |
| 30 | SFTD measurement accuracy | SFTD |  |
| 38A | EN-DC MTTD | MTTD | Ericsson |
| 38B | NR CA MTTD | MTTD |  |

Table 1: Tests which should be implemented in the late drop or TEI15 phase with responsible company

Proposal 2: The following timeline is adopted for the additional test

RAN4#90 (February/March 2019): Initial test case drafts available for review for additional test cases

RAN4#90bis (April 2019): Completion of additional test cases with agreement of CRs

Proposal 3:

- Phase I/II tests are completed using single AoA assumption in RAN4#89, addressing TBD in the OTA parameters tables as much as possible

- An editor’s note such as “Editor’s Note: RAN4 is considering revising this test to use a dual AoA setup” is added before the OTA parameter table for all tests which have not yet been agreed to use single AoA

- RAN4 considers the appropriate dual AoA testing setup until RAN4#91

- During RAN4#90 meeting, selected tests are either revised to use dual AoA setup if the work on dual AoA testing methodology is sufficiently mature, or the editor’s note is removed, and the test will remain as a single AoA test.

# References

- RP-182149, “Way forward on RAN4 work for Core and Perf. part for NR”, RAN4 chairmen