3GPP TSG-RAN WG4 Meeting #89	R4-1815593

Spokane, USA, 12-16 November, 2018

Title: 					RRM test case planning for Q1/2 2019

Source: 	Ericsson

Agenda item:	7.12.3

Document for:	Approval

# Agreements

## Additional test coverage (phase III)

Additional phase III RRM tests are developed in Q1/Q2 2019 with the volunteer companies as shown

| Test case number | Test purpose | Note | Responsible company |
| --- | --- | --- | --- |
| 15 | EN-DC SFTD measurement delay | SFTD is only measured before NR PSCell addition | Ericsson |
| 16 | SA SFTD delay and interruption | Only for measurement before LTE PSCell addition in NE-DC |  |
| 20C | EN-DC interruptions due to measurement on deactivated SCell | EN-DC CA |  |
| 21D | SA interruptions due to measurement on deactivated SCell | SA CA |  |
| 25 | EN-DC/SA SSB RLM scheduling restriction and impact on mobility | Resource overlapping |  |
| 27 | RRC Re-establishment | TS38.133 A.6.3.2.1/A.7.3.2.1 |  |
| 28 | RRC Release with redirection to NR/E-UTRAN | TS38.133 A.6.3.2.3/A.7.3.2.3 |  |
| 30 | SFTD measurement accuracy | SFTD |  |
| 38A | EN-DC MTTD | MTTD | Ericsson |
| 38B | NR CA MTTD | MTTD |  |

Timeline

- RAN4#90 (February/March 2019): Initial test case drafts available for review for additional test cases

- RAN4#90bis (April 2019): Completion of additional test cases with agreement of CRs

## Dual AoA test cases

- Phase I/II tests are completed using single AoA assumption in RAN4#89, addressing TBD in the OTA parameters tables as much as possible

- An editor’s note such as “Editor’s Note: RAN4 is considering revising this test to use a dual AoA setup” is added before the OTA parameter table for all tests which have not yet been agreed to use single AoA

- RAN4 considers the appropriate dual AoA testing setup until RAN4#91

- During RAN4#90 meeting, selected tests are either revised to use dual AoA setup if the work on dual AoA testing methodology is sufficiently mature, or the editor’s note is removed, and the test will remain as a single AoA test.

# References

- RP-182149, “Way forward on RAN4 work for Core and Perf. part for NR”, RAN4 chairmen