3GPP TSG RAN WG4 Meeting # 89	R4-1816399

Spokane, WA, USA, November 12-16, 2018

Agenda Item:	7.12.3

Source: 	Ericsson

Title:	RRM test case planning for Q1/2 2019

Document for:	Approval

It is agreed to develop phase III test cases as shown in table 1 according to the following time plan

Phase III time plan:

- RAN4#90: Initial draft of phase III tests cases

- RAN4#90bis: CRs of phase III tests to be agreed.

It is also agreed that phase IV tests will be developed for features where core requirements are not yet completed, for example late drop features. Table 2 shows some initial phase IV tests. Table 2 can be further updated in future meetings.

Phase IV time plan:

- To be further discussed in  RAN4#90. Tentatively the first draft in RAN4#90bis and final CRs in RAN#91.

Table 1: Phase III

| Test case number | Test purpose | Note | Responsible company |
| --- | --- | --- | --- |
| 15 | EN-DC SFTD measurement delay | SFTD is only measured before NR PSCell addition | Ericsson |
| 20C | EN-DC interruptions due to measurement on deactivated SCell | EN-DC CA | Nokia |
| 21D | SA interruptions due to measurement on deactivated SCell | SA CA | Nokia |
| 25 | EN-DC/SA SSB RLM scheduling restriction and impact on mobility | Resource overlapping | Huawei |
| 27 | RRC Re-establishment | TS38.133 A.6.3.2.1/A.7.3.2.1 | Huawei |
| 28 | RRC Release with redirection to NR/E-UTRAN | TS38.133 A.6.3.2.3/A.7.3.2.3 | Intel |
| 30 | EN-DC SFTD measurement accuracy | SFTD | ZTE |
| 38A | EN-DC MTTD | MTTD | Ericsson |
| 38B | NR CA MTTD | MTTD | Ericsson |
| 39 | EN-DC/SA beam failure detection and recovery and scheduling restriction | Resource overlapping | Nokia |
| 40 | SA/EN-DC SS-SINR measurement accuracies | SS-SINR | Mediatek |

Table 2: Phase IV

| Test case number | Test purpose | Note | Responsible company |
| --- | --- | --- | --- |
| 41 | SA SFTD delay and interruption | Only for measurement before LTE PSCell addition in NE-DC | TBD |
| 42 | TCI state switch delay |  |  |
| NOTE: Additional test cases in Rel-15 to verify requirements being defined or expected to be defined can be included in future. |  |  |  |