3GPP TSG-RAN WG4 Meeting #90                                  R4-1900697

# Athens, GR, 25th Feb – 1st March, 2019

Agenda item:  10.3.1

Source:       China Unicom

Title:          Work plan for Study on high power UE (power class 2) for EN-DC (1 LTE FDD band + 1 NR TDD band)

Document for:	 Approval

- Introduction

During the RAN #82 meeting a new study on high power UE (power class 2) for EN-DC (1 LTE FDD band + 1 NR TDD band) was approved in [1]. Its objectives are listed below：

- Study how to introduce the new power class 2 (1 LTE FDD band + 1 NR TDD band) for EN-DC bands in Rel-16

  - Study and define the power class for EN-DC under different power combination such as 23dBm LTE FDD+23dBm NR, 23dBm LTE FDD+26dBm NR.

|  | EN-DC total power | LTE maximum power | NR maximum power |
| --- | --- | --- | --- |
| Case 1 | 26dBm | 23dBm | 23dBm |
| Case 2 | 26dBm | 23dBm | 26dBm |

Note: for case 1 and case 2, the duty cycles of NR TDD can be different.

    - RAN4 study starts from case 1, but case 2 is not precluded.

  - Study and define applicable scheme (UE Tx duty cycle) to prevent exceeding local regulatory limits such as SAR

- RF component reuse and sharing between power class 3 and power class 2 and for bands of similar frequency ranges shall be considered.

- The example band combination for this study is DC_3A_n78n.

In this contribution we propose a work plan for the required work and the associated time plan in RAN4.

- Discussion

According to the schedule, there are only three RAN4 meetings for this study. As follows, we propose a detailed work plan.

RAN4#90:

- Agreeing on work plan

- Agree skeleton report for study on high power UE (power class 2) for EN-DC (1 LTE FDD band + 1 NR TDD band)

- Discuss the approach to define the new power class 2 for EN-DC Case 1 and Case 2

- Discuss the scheme (UE Tx duty cycle) to prevent the SAR issue

- Discuss the Rx sensitivity degradation if it is impacted by harmonic or intermodulation interference

RAN4#90bis

- Discuss and agree on the approach to define the new EN-DC power class 2

- Discuss the scheme to prevent the SAR issue

- Discuss the Rx sensitivity degradation

- Discuss specification impacts

RAN4#91

- Finalize the scheme to prevent the SAR issue

- Conclude on specification impact of high power UE (power class 2) for EN-DC (1 LTE FDD band + 1 NR TDD band)

- Conclusion

In this contribution we proposed a work plan for study on high power UE (power class 2) for EN-DC (1 LTE FDD band + 1 NR TDD band).

- References

[1] RP-182895: " Study on high power UE (power class 2) for EN-DC (1 LTE FDD band + 1 NR TDD band)", China Unicom.