3GPP TSG-RAN WG4 Meeting #90bis	R4-1904154

Xi’an, China, 8 – 12 April  2019

Source: 	Ericsson

Title: 	Workplan for Rel-16 NR-Unlicensed WI RRM work in RAN4

Agenda Item:	8.1.4

Document for:	Approval

# Introduction

A study item on NR based access to unlicensed spectrum has been concluded in RAN#82 plenary in December 2018  [1]. At the same time, a new WI has been approved on NR-U in 5 and 6 GHz [2] which involves RAN4. According to the WID, the RF and RRM core work will start from RAN4#90 (February 2019) and RAN4#90bis (April 2019), respectively. The core part of the WI is scheduled to be completed by RAN4#93 (November 2019).

In this contribution, we propose the RRM workplan for this WI.

# Scope of Rel-16 NR-U WI

According to the WID, following are the scope of this WI:

========================

Scenarios

In line with NR development and in order to maximize the applicability of NR-based unlicensed access, the SI considered the following scenarios:

- Scenario A: Carrier aggregation between licensed band NR (PCell) and NR-U (SCell)

  - NR-U SCell may have both DL and UL, or DL-only.

- Scenario B: Dual connectivity between licensed band LTE (PCell) and NR-U (PSCell)

- Scenario C: Stand-alone NR-U

- Scenario D: A stand-alone NR cell in unlicensed band and UL in licensed band

- Scenario E: Dual connectivity between licensed band NR  and NR-U

All these scenarios are deemed to be of interest for different applications and/or use cases and were considered to be feasible as outlined in the TR (ref. 38.889).

================================

According to the WID, following are the scope of this WI:

- Core specifications for UE, gNB and RRM requirements [RAN4]:

  - Specify new unlicensed band(s) for the 5 GHz and 6 GHz frequency ranges (see Note 1). The band(s) definition should include DL only and UL/DL operation.

  - Specify gNB and UE RF core requirements for the band(s) in the above frequency range, including a limited set of example band combinations (see Note 2).

  - Investigate the feasibility of increasing the number of usable PRBs for different numerologies and channel bandwidths in unlicensed bands, and if found feasible, specify such support.

  - Specify RRM/RLM core requirements.

Note 1: The actual frequency range for specification can be further discussed based on regulatory updates in the US and Europe.

Note 2: The WI can be completed provided requirements for at least one band combination involving a new NR-U band is specified as long as it is in line with country-specific regulatory directives.

To summarize, the WI includes the following:

- New band(s) in 5 GHz and 6 GHz,

- Feasibility of increasing spectrum utilization,

- UE RF, BS RF, RRM and demodulation requirements for different SA/NSA scenarios.

# Workplan for RF and RRM core part

We propose the following workplan for NR-U RRM work in RAN4

| Meeting | RRM |
| --- | --- |
| RAN4#90 Feb 2019 | RRM starts from RAN4#90bis meeting |
| RAN4#90bis April 2019 | Discussions on - Work plan for RRM core part - Specification structure for 38.133 and 36.133 to capture requirements for scenario A-E - Survey of required RRM requirements for NR-U work for different scenarios Agreements on - Work plan for RRM core part - Agree the list of RRM requirements to be worked on in this WI - Agree TS 36.133 specification structure for NR-U - Agree TS 38.133 specification structure for NR-U |
| RAN4#91 May 2019 | Discussions on - Survey on latest agreements in RAN1 and RAN2 which will impact RRM core work - Initial discussion on RRM requirements for NR-U serving frequency layers based on latest RAN1 and RAN2 agreements - Discussion on RRM measurement capabilities for scenario A-C - Discussions on idle mode requirements for scenario C (SA), e.g. - cell selection and reselection, - intra- and inter-frequency measurement capabilities, - interruptions to paging, etc. - Discussions on new SA NR-U mobility requirements (e.g. - HO between NR-U cells and between NR-U and cells on licensed bands, - interruption times related to HO, - RRC reestablishment, RRC release with redirection, random access etc) Agreements on - Technical aspects of RRM requirements for NR-U serving frequency layers - Measurement capabilities for scenario A-C |
| RAN4#92 Aug 2019 | Discussions on - Survey on latest agreements in RAN1 and RAN2 which will impact RRM core work - Further discussions on RRM requirements for NR-U serving frequency layers - Initial discussion on RRM requirements for NR-U inter-frequency and interRAT layers - Continue discussions related to idle mode - Continue discussions on SA mobility requirements for NR-U - Discussion on RRM measurement capabilities for scenario D,E Agreements on - Initial TS 38.133 CRs for NR-U serving frequency layers - Draft CRs for Measurement capabilities for scenario A-C. |
| RAN4#92bis Oct 2019 | Discussions on - Further discussion on RRM requirements for NR-U inter-frequency and interRAT layers Agreements on - Complete TS 38.133 CRs for NR-U serving frequency layers - Initial TS 38.133 CRs for NR-U inter-frequency layers - Initial TS 36.133 CRs for NR-U inter-RAT layers - CRs for Measurement capabilities for scenario D, E |
| RAN4#93 Nov 2019 | Discussions on - Any remaining NR-U RRM technical topics Agreements on - Complete TS 38.133 CRs for NR-U inter-frequency layers - Complete TS 36.133 CRs for NR-U inter-RAT layers |

Proposal-1: RAN4 to agree on the RRM workplan as presented in Section 3 of this contribution.

In the workplan, we propose to complete draft CRs for scenarios A-C before concluding on the requirements for scenario D and E. The main reason is that the work on scenarios D and E can be quite heavily based on the work for scenarios A-C since D and E both involve hybrid operation using licensed and unlicensed NR cells.

# Conclusion

We propose the following:

Proposal-1: RAN4 to agree on the RF part of workplan as presented in Section 3 of this contribution.

# References

- RP-181339, Revised SID on NR-based Access to Unlicensed Spectrum, Qualcomm Incorporated.

- RP-182878, NR-based Access to Unlicensed Spectrum, Qualcomm Incorporated.