3GPP TSG-RAN WG4 Meeting #91 	R4-1906325

# Reno, NV, U.S., 13 – 17 May, 2019

Source:	Ericsson

Title:	Status and time schedule of Category B spurious emissions in ECC, 3GPP and ETSI

Agenda item:	6.7.2.5.1

Document for:	Discussion

# Background

CEPT/ECC SE21 finalized the update of ERC Recommendation 74-01 [1] on spurious emissions in December 2018. After approval by ECC WG SE, it was put on public consultation for six weeks and resolution of the public consultation comments was made at SE21 meeting #105 on 14-17 April. Category B spurious emissions can now be implemented in 3GPP RAN4 specifications, but the final steps of the regulatory work need to be considered.

This document looks at the time plan for finalizing Category Bs spurious emissions in 3GPP specifications, in relation to the work ongoing in ECC as well as in ETSI.

The outcome of SE21 meeting #105 is given in [3].

# Next steps for Category B spurious emissions

It is essential that the FR2 Category B limits are agreed and documented as soon as possible in NR BS and UE RF specifications (Rel-15). A proposed time schedule for completion of the work in ECC, 3GPP and ETSI is shown in Figure 1, where steps completed are marked with “√”.

The output version of ERC Recommendation 74-01 [2] from the SE21 after the Public Consultation resolution in April is now planned to be adopted for publication at a WG SE meeting end of May 2019. If we relate the ECC WG SE schedule with the 3GPP RAN4 schedule, we can see the following:

- CRs for the specification text could be agreed at RAN4#91 in May based on the outcome of the Public Consultation resolution at SE21.

- If CRs for FR2 Category B spurious emissions are presented for approval at RAN#84 in June, the adopted version of the recommendation from the WG SE meeting will be available (after 29 May).

The next step in the European process is to finalize and approve the ETSI Harmonised Standard parts for IMT cellular networks in EN 301 908 [4]. Spurious emissions are a fundamental part of the ETIS HS and the limits are based on Category B. A new Part 24 is being drafted for NR BS and a new Part 25 for NR UE, based on the 3GPP RF core and conformance test specifications in Rel-15. The process aligns quite well with the 3GPP completion of Rel-15:

- ETSI MSG TFES will meet 10-13 June to prepare Stable Drafts of the standard, which could be approved at that meeting to go forward for the next step (EC assessment).

- If further corrections are needed of the 3GPP RF specifications, it could be possible to achieve Stable Draft at the coming ETSI TFES (meeting time TBD), based on the outcome of RAN4 in August.

- The present Work Item schedules in ETSI TFES state the following:

  - Part 24 (NR BS)		Stable Draft	2019-06-03

  - Part 25 (NR UE)		Stable Draft	2019-09-28

Though it is highly desirable to approve the final CRs for NR BS and UE in May, there is thus a possibility for further corrections at the coming RAN4 meeting in August, at least for the UE. This would give a delay of the corresponding ETSI Harmonised Standard. Presently, it looks like the BS HS could be ready as a Stable Draft in June, while the UE HS is planned to be further updated until September, being based also on the RAN5 conformance test specification.

Figure 1: ECC WG SE, 3GPP RAN4 and ETSI TFES meeting schedule and the process for completing the final CRs for NR BS and UE in 3GPP.

# Summary

It is highly desirable to complete the CRs to include Category B spurious emissions at RAN4#91, especially for the NR Base Station. A delay until RAN4#92 in August would lead to a corresponding delay for the ETSI Harmonised Standard. For the NR UE, a later completion of the HS is already part of the time schedule in ETSI TFES, making it permissible to complete the NR UE CRs in August.

# References

- ERC Recommendation 74-01, “Unwanted emissions in the spurious domain”, Cardiff 2011, Published version (URL).

- CEPT/ECC, “Draft Revision of ERC Recommendation 74-01”, After PC resolution, Temporary document TEMP01rev5, ECC WG SE21 #105, Munich, Germany, 15-17 April 2019.

- R4-1906324, "Outcome of ECC SE21#105 on Category B spurious emissions in ERC Recommendation 74-01" (Ericsson, Nokia, Intel).

- ETSI EN 301 908, “IMT cellular networks; Harmonised Standard for access to radio spectrum”, Part 1 to 25.