3GPP TSG-RAN WG4 Meeting #92	R4-1908381

Ljubljana, Slovenia, 26th – 30th Aug. 2019

Title: 	Revised work plan for power saving

Source: 	CATT

Agenda item:	9.7.1

Document for:	Approval

- Introduction

In last RAN4 meeting, work plan and contents for power saving was approved [1]. Based on the revised WID in RAN#85 [2], this document will revise the initial work plan and contents for this work item.

- Discussion

Based on revised objectives of the work item, we can see that the time scheduling is not changed. In [3] we discussed the revised WID for power saving and impacts for RAN4. In last RAN meeting, it is decided that only work plan for RRM for Rel-16 WI in RAN4#92 meeting. It is proposed that the work plan for WI of NR UE power saving should be modified as following:

2.1	Work plan for power saving WI

- RAN4 # 91(May 2019, 0.5TU for RF)

- Discussion and agree work plan

- Initial discussion on RF implications of current power saving technique

- The required switching and interruption times for UE dynamic adaption to the maximum number of MIMO layers.

- RAN4 # 92 (Aug. 2019, 0.5TU for RF and 0.5TU for RD)

- Further discussion on delay and interruption related aspects for MIMO layer adaption.

- RAN4 # 92bis (Oct. 2019, 0.5TU for RF and 0.5TU for RD)

- Further discussion on MIMO layer adaption related requirements.

- Identify RRM requirement impact according to the revised WID and RAN2 progress.

- If needed, approve simulation assumption for relaxation of RRM requirement.

- RAN4 # 93 (Nov. 2019, 0.5TU for RF and 0.5TU for RD)

- Conclude the requirements on MIMO layer adaption and approve corresponding CRs.

- Further discussion on RRM requirements for power saving. Conclude the impact on RRM specification and discussion how to specify requirement.

- Draft CRs to the specification

- RAN4 # 94 (Feb. 2020, 0.5TU for RF and 0.5+0.5TU for RD)

- Conclude the impact on RRM specification and approve corresponding CRs.

- Initiate discussion on performance part

- Initial discussion on RRM test cases and agree on the list of RRM test cases

- Initial discussion on demodulation performance requirements impact, test coverage and simulation assumptions.

- RAN4 # 94bis (Apr. 2020, 0.5TU for RD)

- Discussion on RRM test parameter and test case design

- First round of simulation alignment between companies and confirm all simulation assumptions.

- RAN4 # 95 (May. 2020, 0.5TU for RD)

- Agree RRM test cases design.

- Final simulation results for demodulation requirements with/without impairment.

- Agree on demodulation requirement structure

- RAN4 # 96 (Aug. 2020, 0.5TU for RD)

- Agree CRs for RRM test cases

- Agree CRs on demodulation requirement

- Conclude the whole WI.

- Conclusion

This paper proposed revised RAN4 work plan for power saving WI according to the revised WID. It is proposed to approve the work plan for further work.

- Reference

[1]	R4-1905380, Work plan for power saving WI, CATT

[2]	RP-191607, Revised WID: UE Power Saving in NR, CATT