3GPP TSG-RAN4 Meeting #92 	R4-1910001

Ljubljana, SI, 26th– 30th August, 2019

Agenda item:	9.8.1

Source:	Intel Corporation

Title:	On RAN4 time plan for NR positioning

Document for:	Approval

# Introduction

We provide a work plan for this positioning WI for approval.

# Discussion

RAN4 has 4 meetings for core part before RANP #87(March, 2020) and after RANP #86 RAN4 has 4 meetings for performance part before RANP #89 (September 2020).

The work plan can be updated, upon the need, based on the progress in other groups.

- 3GPP RAN4 #92 meeting (August, 2019, 0.5TU, Core part)

  - Discuss to achieve consensus on the work plan

  - Discuss to achieve consensus on the RAN4 focus area

  - Discussion on reply LS to RAN1(R1-1907869)

  - Initial discussion on RRM requirements for NR positioning feature

  - Discussion on system level simulation assumptions

- 3GPP RAN4 #92bis meeting (October, 2019, 1TU, Core part)

  - Further discussion on core requirements of PRS-RSTD measurement in RRC_CONNECTED

    - Discussion on initial system-level simulation results

    - Discussion on link level simulation assumptions (depends on RAN1 progress)

  - Further discussion on core requirements of PRS-RSRP measurement in RRC_CONNECTED

    - Discussion on link level simulation assumptions (depends on RAN1 progress)

  - Further discussion on core requirements for E-CID, including UE Rx-Tx measurement in RRC_CONNECTED

  - Further discussion on impacts of NR positioning measurement to existing RRM requirements

  - Further discussion on necessity of introducing requirements for UE-based positioning measurements

  - Further discussion on necessity of introducing measurement requirement for gNB

  - Further discussion on measurement report mapping for gNB measurements

  - Further discussion and reply LS to RAN1(R1-1907869)

- 3GPP RAN4 #93 meeting (November, 2019, 1TU, Core part)

  - Further discussion on core requirements of PRS-RSTD measurement in RRC_CONNECTED

    - Align on the system-level simulation results

    - Align on the link level simulation assumptions (depends on RAN1 progress)

    - Initial draft CR(s) on TS38.133 is expected

  - Further discussion on core requirements of PRS-RSRP measurement in RRC_CONNECTED

    - Align on the link level simulation assumptions or simulation result (depends on RAN1 progress)

    - Initial draft CR(s) on TS38.133 is expected

  - Further discussion on core requirements for E-CID, includingUE Rx-Tx measurement in RRC_CONNECTED

    - Initial draft CR(s) on TS38.133 is expected

  - Further discussion on impacts of NR positioning measurements to existing RRM requirements

    - Initial draft CR(s) on TS38.133 is expected

  - Further discussion on measurement report mapping for gNB measurements

    - Initial draft CR(s) on TS38.133 is expected

- 3GPP RAN4 #94 meeting (February, 2020, 0.5+0.5TU, Core part and performance part)

Core part (0.5TU)

  - Finalization on core requirements of PRS-RSTD measurement in RRC_CONNECTED

    - Align on the system-level simulation results

    - Align on the link level simulation assumption and/or simulation result (depends on RAN1 progress)

    - Agree CR(s) on TS38.133

  - Finalization on core requirements of PRS-RSRP measurement in RRC_CONNECTED

    - Align on the link level simulation assumption and/or simulation result (depends on RAN1 progress)

    - Agree CR(s) on TS38.133

  - Finalization on core requirements of UE Rx-Tx measurement in RRC_CONNECTED

    - Align on the link level simulation assumption and/or simulation result (depends on RAN1 progress)

    - Agree CR(s) on TS38.133 (depends on RAN1 progress)

  - Finalization on impacts of NR positioning measurement to existing RRM requirements

    - Agree CR(s) on TS38.133

  - Finalization on measurement report mapping for gNB measurements

    - Agree CR(s) on TS38.133

Performance part (0.5TU)

  - Initial discussion on accuracy requirements of PRS-RSTD measurement in RRC_CONNECTED

    - Align on the link level simulation result (depends on RAN1 progress)

  - Initial discussion on accuracy requirements of PRS-RSRP measurement in RRC_CONNECTED

    - Align on the link level simulation result (depends on RAN1 progress)

  - Initial discussion on accuracy requirements for E-CID, including UE Rx-Tx measurement in RRC_CONNECTED

    - Align on the link level simulation result (depends on RAN1 progress)