3GPP TSG-RAN WG4 Meeting #92-Bis	                                   R4-1911039

Chongqing, China, 14th – 18th Oct, 2019

Agenda Item:	8.8.1.

Source:	Intel Corporation

Title:	Updates on RAN4 work scope for NR positioning

Document for:	Approval

# Introduction

In the last RAN4 meeting the working scope and plan was agreed [1][2]. However, since some concerns on gNB measurement requirements is brought in our accompany paper [3] based on up-to-date RAN1 conclusions, in this contribution we updates the related working scope and time plan.

# Focus area for RAN4 RRM

The areas on which RAN4 will focus on in the coming meetings are as listed below.

- UE DL PRS-RSTD measurement in RRC_CONNECTED

  - Core part (RAN4 #92 ~ #94):

    - Intra-frequency PRS-RSTD measurement requirement in FR1

    - Inter-frequency PRS-RSTD measurement requirement in FR1

    - Intra-frequency PRS-RSTD measurement requirement in FR2

    - Inter-frequency PRS-RSTD measurement requirement in FR2

    - Inter-FR PRS-RSTD measurement requirement

  - Performance part (RAN4 #94 ~ #96):

    - Intra-frequency PRS-RSTD measurement accuracy requirement in FR1

    - Inter-frequency PRS-RSTD measurement accuracy requirement in FR1

    - Intra-frequency PRS-RSTD measurement accuracy requirement in FR2

    - Inter-frequency PRS-RSTD measurement accuracy requirement in FR2

    - Inter-FR PRS-RSTD measurement accuracy requirement

    - Test cases for core part and performance part requirements

- UE DL PRS-RSRP measurement in RRC_CONNECTED

  - Core part (RAN4 #92 ~ #94):

    - Intra-frequency PRS-RSRP measurement requirement in FR1

    - Inter-frequency PRS-RSRP measurement requirement in FR1

    - Intra-frequency PRS-RSRP measurement requirement in FR2

    - Inter-frequency PRS-RSRP measurement requirement in FR2

  - Performance part (RAN4 #94 ~ #96):

    - Intra-frequency PRS-RSRP measurement accuracy requirement in FR1

    - Inter-frequency PRS-RSRP measurement accuracy requirement in FR1

    - Intra-frequency PRS-RSRP measurement accuracy requirement in FR2

    - Inter-frequency PRS-RSRP measurement accuracy requirement in FR2

    - Test cases for core part and performance part requirements

- UE ECID and/or multiple cell RTT requirements in RRC_CONNECTED

  - Requirements for power-based measurements, e.g., for RSRP, etc.

  - Rx-Tx time difference measurement requirements

- The impact of positioning measurements on the existing requirements

- Other requirements needed for positioning measurements, e.g., measurement capability, reporting criteria, etc.

- FFS: requirements for UE-based positioning measurements.

- gNB measurement requirements in RRC_CONNECTED

  - Performance part (RAN4 #94 ~ #96)

    - UL RTOA measurements

    - UL Angle Of Arrival (AOA) measurements (including Azimuth and Zenith Angles)

    - UL RSRP (reference signal received power) measurements

    - gNB RX-TX time difference measurements

- Measurement report mapping for gNB measurements

Note: other aspects for discussion are not precluded

# References

- R4-1910561, “On RAN4 work scope for NR positioning”

- R4-1910001, “On RAN4 time plan for NR positioning”

- R4-1911038, “Considerations on gNB measurement requirements for NR positioning”