3GPP TSG-RAN WG4 Meeting #92bis                                                             R4-1911404

Chongqing, China, 14th-18th October, 2019

Source:	Samsung

Title:	Work plan for Rel-16 NR eMIMO WI

Agenda item:			8.11

Document for:	Approval

# 1. Introduction

Rel-16 NR eMIMO WI is a RAN1 leading WI with below major enhancement in RAN1 area:

- Enhancements on MU-MIMO support

- Enhancements on multi-TRP/panel

- Enhancements on multi-beam operation

  - L1-SINR measurement

  - Beam failure recovery for SCell

  - DL/UL beam indication with reduced latency and overhead

- Enhancement on low PAPR RS

- Enhancement on full Tx power uplink transmission

As agreed in RAN#85, Rel-16 NR eMIMO WI has below work objectives for RAN4 core part and performance part:

- Specify core requirements associated with the items specified by RAN1 [RAN4-Core]

  - Specify RRM requirements

  - Identify impact on RF requirements for the reduced PAPR pi/2-BPSK DMRS and, if needed, specify RF requirements

  - Identify impact on RF requirements for the uplink full power transmission and, if needed, specify RF requirements

- Specify necessary UE performance requirements for the specified enhancements. [RAN4-Performance]

Overall RAN4 work plan for R16 NR eMIMO WI was provided in this contribution.

# 2. Discussion

Following WI objectives and RAN1 progress, the potential impact on RAN4 requirements can be summarized as in below table:

| Sub-items |  | UE RF Core | RRM Core | Performance |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | RRM Test | UE CSI/Demod |
| Item 1: CSI enhancement for MU-MIMO |  |  |  |  | Yes |
| Item 2: Multi-TRP/Panel transmission |  |  |  |  | Yes |
| Item3:Beam management enhancement | Item3a: L1-SINR measurement |  | Yes | Yes |  |
|  | Item3b: BFR for Scell |  | Yes | Yes |  |
|  | Item3c: DL/UL beam indication with reduced latency and overhead |  | FFS | FFS |  |
| Item4: Full TX power UL transmission |  | FFS |  |  |  |
| Item5: Low PAPR RS |  | FFS |  |  | Yes |

Based on the assigned TU, general work plan for RAN4 core part and performance part proposed as below:

Core part:

RAN4#92bis October 14th -18th 2019

- Agree overall work plan for core and performance part

- Discuss and identify potential impact on UE RF core requirements

- Discuss and identify potential impact on RRM requirements

RAN4#93 November 18th – 22th 2019

- UE RF:

  - Conclude whether UE RF requirements needed or not due to Low PAPR RS  and agreed related evaluation assumption if needed

  - Conclude whether UE RF requirements needed or not due to Full TX power UL transmission

- RRM:

  - Discuss and agreed related RRM requirements for L1-RSRP measurement,

  - Discuss and agreed related RRM requirements for  SCell BFQ

  - Discuss and agreed related RRM requirements for  DL/UL beam indication with reduced latency and overhead if any

RAN4#94 February 24th -28th 2020

- UE RF:

  - Define UE RF requirements for Full TX power UL transmission and/ or Low PAPR RS if needed

- RRM:

  - Resolve remaining open issues for RRM requirements and bring CRs to finalize corresponding RRM core requirements

Performance part

RAN4#94 February 24th -28th 2020

- RRM test case:

  - Discuss L1-SINR measurement accuracy requirements and simulation assumption if any

- Demodulation/CSI

  - Discuss and identify potential impact on  BS/UE performance requirements

  - Agree initial simulation assumptions for BS, UE demodulation and CSI test cases

RAN4#94bis April 20th -24th 2020

- RRM test cases:

  - Decide L1-SINR measurement accuracy requirements and agree work split for RRM test cases

- Demodulation/CSI:

  - Agree performance test cases scope

  - Bring initial evaluation results and further update simulation assumption for detailed test set-up

RAN4#95 May 25th -29th 2020

- RRM test cases:

  - Bring CRs to finalize RRM test cases

- Demodulation/CSI

  - Bring IM results for batch #1 test cases, alignment results for bath#2 test cases

  - Update simulation assumption for detailed test parameters

RAN4#96 August 24th – 28th

- Demodulation/CSI

  - Resolve remaining open issues for detailed test parameters

  - Bring IM results for bath#2 test cases and derive performance requirements for performance test cases

  - Bring CRs to finalize performance requirements

Note: Target batch#1 performance test cases including:

- CSI test cases for CSI enhancement for MU-MIMO

- Demodulation test cases for Single-PDCCH based and Multiple-PDCCH based multi-TRP/Panel transmission

Target batch#2 performance test cases including:

- Performance requirements for DMRS enhancement if any

- Demodulation test cases for PDSCH reliability/robustness enhancement with multi-TRP/panel (URLLC scenarios) if any

# 3. Conclusion

This contribution provides overall RAN4 work plan for R16 NR eMIMO WI (both Core and performance part).

# 3. Reference

[1] RP-192271	Revised WID: Enhancements on MIMO for NR, Samsung

[2] RP-192270	Status Report for WI: Enhancements on MIMO for NR, Samsung