## Slide 1: Work Plan for NR-U Demodulation Performance Requirements
Qualcomm
3GPP TSG-RAN4 Meeting #96-e
Electronic Meeting, Aug 17th – Aug 28th 2020
Agenda item: 7.1.6
R4-2012609
Document for: Approval

## Slide 2: Work Plan
RAN4 #96-e (Aug 2020)
  Way forward on general framework
RAN4 #97-e (Oct 2020)
  Link simulation assumptions agreed
RAN4 #98-e (Feb 2021)
  Collection of ideal and impairment results
  CRs agreed
Note: Above work plan can be revised subject to plenary discussion on extending the timeline of NR-U work item.