## Slide 1: Way Forward on Test Cases for Direct SCell Activation and SCell Dormancy
Ericsson, ...
3GPP TSG-RAN WG4 Meeting #97-e
Electronic Meeting, November 2 – 13, 2020
R4-2017130
Document for: Approval

## Slide 2: Background
Rel-16 MR-DC core part was completed at RAN4#96-e
Rel-16 MR-DC performance part started at RAN4#97-e
RAN4 has agreed on a work plan and work split for the performance part
Work plan and work split for test cases for Direct SCell activation and SCell dormancy are captured in the present document

## Slide 3: Test Case Work Plan Direct SCell Activation and SCell Dormancy
Agreement:
Time plan for developing MR-DC test cases [Issue 4-3-1]
    RAN4#97-e (November 2020):
      Agree on high-level list for test cases
      Agree on work split between interested companies
    RAN4#98-e (January 2021):
      Provide draft CRs for test cases
      Provide big CR by bundling draft CRs

## Slide 4: Test Case Coverage Direct SCell Activation
Agreement:
  Test cases are to be defined for EN-DC and SA [Issue 4-1-1]
  UE that supports both EN-DC and SA only need to pass tests for one of the modes of operation [Issue 4-1-5]
  Test cases are based on direct activation of single SCell [Issue 4-1-3]
  Frequency range combinations to be covered comprise at least [Issue 4-1-2]
    FR1 – FR1
    FR2 – FR2
  Functionalities to be covered: direct activation at SCell addition and at handover [Issue 4-1-4]

## Slide 5: Test Case Coverage SCell Dormancy
Agreement:
  Test cases are to be defined for EN-DC and SA [Issue 4-2-1]
  UE that supports both EN-DC and SA only need to pass tests for one of the modes of operation[Issue 4-2-7]
  Test cases are based on dormancy switching of 1 or 2 SCells, depending on test case [Issue 4-2-3]
  Frequency range combinations to be covered comprise [Issue 4-2-2]: FR1 – FR1, FR2 – FR2, FR1 – FR2
  SCS baseline configuration is same SCS for all cells across a FR [Issue 4-2-4]
  Switching delay, switching interruption and interruption during CSI and RRM measurements are to be covered in the same test case [Issue 4-2-6]
  The superset of DCI formats and triggering options comprises (subset may be tested as defined by test case list) [Issue 4-2-5]
    DCI 0_1/1_1 within first 3 OFDM symbols in a slot
    DCI 0_1/1_1 after first 3 OFDM symbols in a slot
    DCI 2_6 within the first 3 OFDM symbols in a slot
    DCI 2_6 after the first 3 OFDM symbols in a slot

## Slide 6: Test Case List Direct SCell Activation
# | Test case description | Sourcing company
TC1 | EN-DC, NR spCell in FR1, SCell in FR1, SCell addition | Apple
TC2 | EN-DC, NR spCell in FR2, SCell in FR2, SCell addition | MediaTek
TC3 | SA, NR spCell in FR1, SCell in FR1, SCell addition | Ericsson
TC4 | SA, NR spCell in FR2, SCell in FR2, SCell addition | Huawei
TC5 | SA, NR spCell in FR1, SCell in FR1, handover | Nokia
TC6 | SA, NR spCell in FR2, SCell in FR2, handover | NEC

## Slide 7: Test Case List SCell Dormancy
# | Test case description | Sourcing company
TC1 | EN-DC, NR spCell in FR1, SCell FR1, DCI 2_6 within/after 3 OFDM symbols | Apple
TC2 | EN-DC, NR spCell in FR1, 2xSCell in FR1, DCI 0_1/1_0 within/after 3 OFDM symbols | MediaTek
TC3 | EN-DC, NR spCell in FR2, SCell in FR2, DCI 0_1/1_0 within/after 3 OFDM symbols | Huawei
TC4 | EN-DC, NR spCell in FR1, 2xSCell in FR2, DCI 2_6 within/after 3 OFDM symbols | Qualcomm
TC5 | SA, spCell in FR1, SCell FR1, DCI 2_6 within/after 3 OFDM symbols | NEC
TC6 | SA, spCell in FR1, 2xSCell in FR1, DCI 0_1/1_0 within/after 3 OFDM symbols | Ericsson
TC7 | SA, spCell in FR2, SCell in FR2, DCI 0_1/1_0 within/after 3 OFDM symbols | Nokia
TC8 | SA, spCell in FR1, 2xSCell in FR2, DCI 2_6 within/after 3 OFDM symbols | Ericsson

## Slide 8: For RAN4#98-e
  Sourcing companies are asked to provide Draft CRs with assigned test cases
  At RAN4#98e, Draft CR are to be bundled into a Big CR