3GPP TSG-RAN WG4 Meeting #97-e		R4-2017222

E-meeting, 2 – 13 November, 2020

Agenda item:          7.13.2.1

Source:                    Intel Corporation, ZTE Corporation, Apple

Title:	Work plan of Rel-16 NR RRM enhancements WI performance part

Document for:	Approval

# Introduction

This contribution provides a work plan and proposals on Big CR and Draft CR split for the Rel-16 NR RRM Enhancements WI [1] performance part.

# Work plan

In accordance to the WI schedule two RAN4 meetings are planned for the performance part of the NR RRM enhancements WI. In order to accommodate the schedule, the following work plan is suggested:

- 3GPP RAN4 #97e meeting (November 2020)

  - Discussions on:

    - Test case design method

    - Test case list

    - Draft CR split

  - Agreements on:

    - Consensus on the test case methods and test case list

    - Draft CR split among the interested companies

- 3GPP RAN4 #98e meeting (January 2021)

  - Draft CR submission for all test cases

  - Big CR to be prepared after the meeting based on the endorsed Draft CRs

# CR work split

## Draft Big CR split

The Draft Big CR is split among 3 companies.

| Draft big CR | Company |
| --- | --- |
| BWP switching on multiple CCs, Spatial relation switch for uplink | Intel Corporation |
| CGI reading, SRS carrier based switching, Mandatory MG patterns | ZTE Corporation |
| Multiple Scell activation/deactivation, UE-specific CBW change, Inter-frequency measurement requirement without MG, Inter-band CA requirement for FR2 UE measurement capability of independent Rx beam | Apple |

## Big CR

One Big CR will be kept which will be co-worked by Intel, ZTE and Apple.

| Big CR | Company |
| --- | --- |
| all CR together | Intel Corporation, ZTE Corporation, Apple |

## Draft CR / Test case split

The following testcase and work split is proposed as follows.

| Test cases | Company |
| --- | --- |
| BWP switching on multiple CCs |  |
| TC1: DCI-based and Timer-based simultaneous Active BWP Switch on multiple CCs on FR1 in EN-DC | Intel |
| TC2: DCI-based and Timer-based simultaneous Active BWP Switch on multiple CCs on FR2 in EN-DC | Huawei |
| TC3: DCI-based and Timer-based simultaneous Active BWP Switch on multiple CCs on FR1 in SA | vivo |
| TC4: DCI-based and Timer-based simultaneous Active BWP Switch on multiple CCs on FR2 in SA | Ericsson |
| Spatial relation switch for uplink |  |
| TC1: MAC-CE based spatial relation switch associated with a known DL-RS in EN-DC | Mediatek |
| TC2: RRC based spatial relation switch associated with a known DL-RS in EN-DC | Huawei |
| TC3: MAC-CE based spatial relation switch associated with a known DL-RS in SA | Ericsson |
| TC4: RRC based spatial relation switch associated with a known DL-RS in SA | Nokia |
| CGI reading |  |
| TC1: SA intra-frequency CGI identification of NR neighbor cell in FR1 (PCell in FR1) | ZTE |
| TC2: SA inter-frequency CGI identification of NR neighbor cell in FR2 (PCell in FR2) | Ericsson |
| TC3: EN-DC intra-frequency CGI identification of NR neighbor cell in FR1 (PSCell in FR1) | Nokia |
| TC4: EN-DC inter-frequency CGI identification of NR neighbor cell in FR2 (PSCell in FR2) | Huawei |
| TC5: SA CGI identification of E-UTRA neighbor cell (PCell in FR1) | Mediatek |
| SRS carrier based switching |  |
| TC1: SA interruptions at NR SRS carrier based switching (PCell in FR1, SCell in FR1) | ZTE |
| TC2: SA interruptions at NR SRS carrier based switching (PCell in FR2, SCell in FR2) | Ericsson |
| TC3: E-UTRAN – NR interruptions at NR SRS carrier based switching(PSCell in FR1, SCell in FR1) | Nokia |
| TC4: E-UTRAN – NR interruptions at NR SRS carrier based switching (PSCell in FR2, SCell in FR2) | Apple |
| TC5: E-UTRAN – NR interruptions at E-UTRA SRS carrier based switching (PSCell in FR1, E-UTRA SCell) | Huawei |
| TC6: E-UTRAN – NR interruptions at E-UTRA SRS carrier based switching (PSCell in FR2, E-UTRA SCell) | OPPO |
| Mandatory MG patterns |  |
| TC1: SA event triggered reporting tests with additional mandatory gap pattern (PCell in FR1, Neighbor cell in FR1, Gap#2) | ZTE |
| TC2: SA event triggered reporting tests with additional mandatory gap pattern (PCell in FR2, Neighbor cell in FR2, Gap#17) | Ericsson |
| Multiple Scell activation/deactivation |  |
| TC1: EN-DC of LTE+FR1 NR without DRX with single MAC CE | Apple |
| TC2: EN-DC of LTE +FR1 NR (the existing activated serving cell) without DRX (test both per-FR MG capable UE and per-UE MG capable UE) with single MAC CE | Huawei |
| TC3: NR-DC without DRX (test per-FR MG capable UE) with dual MAC CEs | Mediatek |
| UE-specific CBW change |  |
| TC1: UE specific CBW change on FR1 NR PSCell in EN-DC (A.4.5.x) | Apple |
| TC2: UE specific CBW change on FR2 NR PSCell in EN-DC (A.5.5.x) | Huawei |
| TC3: UE specific CBW change on FR1 NR PCell in NR SA (A.6.5.x) | Ericsson |
| TC4: UE specific CBW change on FR2 NR PCell in NR SA (A.7.5.x) | NEC |
| Inter-frequency measurement requirement without MG |  |
| TC1: SA event triggered reporting tests for FR1 without gap when DRX is not used (A.6.6.2.X) | CMCC |
| TC2: SA event triggered reporting tests for FR1 when DRX is used (A.6.6.2.X) | Apple |
| TC3: SA event triggered reporting tests for FR2 without gap when DRX is not used (A.7.6.2.X) | Huawei |
| TC4: SA event triggered reporting tests for FR2 without gap when DRX is used (A.7.6.2.X) | Mediatek |
| Inter-band CA requirement for FR2 UE measurement capability of independent Rx beam |  |
| TC 1: SCell Activation and deactivation for FR2+FR2 inter-band |  |

# References

- RP-193211