## Slide 1: WF on TP work split and Work Plan
vivo, CAICT, OPPO, Huawei, HiSilicon, Samsung, Qualcomm, Xiaomi, Keysight, Spirent, MVG
3GPP TSG-RAN WG4 Meeting #98-e R4-2103914
Electronic Meeting, Jan. 25-Feb. 5, 2021
Agenda item: 11.1.1
Document for: Approval

## Slide 2: Background
TS 38.151 Drafting
  Rel-17 NR MIMO OTA WI has achieved good progress on test methods development and performance requirements framework
  The TS drafting work should be done efficiently to capture all the requirements-related normative content
New Rel-17 timeline
  New Rel-17 timeline has been approved in RAN Plenary [RP-202868]
  The NR MIMO OTA WI Work Plan needs to be updated based on the new timeline of RAN4

## Slide 3: TP work split to draft TS 38.151
To proceed the TS related work smoothly, the TP work split is determined
  Test Proposals owners for each Clause in TS 38.151 are listed in the table below for future meetings.
Clause in TS 38.151 | TP owners
Draft TS structure, editorial correction, general information of each Clause, etc | vivo, CAICT
4. General | vivo
5. Frequency bands | vivo
6. FR1 MIMO OTA requirements | vivo, CAICT, Huawei, HiSilicon , OPPO
7. FR2 MIMO OTA requirements | vivo, Huawei, HiSilicon, Qualcomm, OPPO ,Xiaomi
Annex A (normative): FR1 test methodology | CAICT, vivo, Huawei, HiSilicon
Annex B (normative): FR2 test methodology | Huawei, HiSilicon, Keysight, Qualcomm, Samsung, vivo
Annex C (normative): FR1 Channel model and validation | Spirent, Keysight, Huawei, HiSilicon, vivo, MVG
Annex D (normative): FR2 Channel model and validation | Keysight, Spirent
Annex E (normative): gNB configuration | Samsung, vivo
Annex F (normative): Environmental requirements | vivo
Note: For Clause with multiple TP owners, sync-up discussion shall be done before each RAN4 meeting to make sure submitted TPs for each Clause are not conflictive and no overlapping. | 

## Slide 4: Updated Work Plan of NR MIMO OTA WI
The Work Plan of NR MIMO OTA WI is updated based on new Rel-17 timeline
  The target completion time of core part WI is updated to March 2022. The draft TS will be submitted for approval by the completion of core part.
  The target completion time of performance part WI is updated to September 2022. The TS will be finalized by CRs before the completion of performance part.
  Detailed tasks of work plan for each RAN4 meeting will be updated in RAN4#99e.