3GPP TSG RAN WG5 meeting #67						R5-152125

Fukuoka, Japan, 25 - 29 May 2015

# Source:	Ericsson

# Title:	New Work Item Proposal: UE Conformance Test Aspects – Dual connectivity for LTE

# Document for:	Approval

Agenda Item:		7.5

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title:	UE Conformance Test Aspects - Dual connectivity for LTE

## Acronym:	LTE_SC_enh_dualC-UEConTest

## Unique identifier:

NOTE:	If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI. Please tick (X) the applicable box(es) in the table below:

| This WID includes a Core part |  |
| --- | --- |
| This WID includes a Performance part |  |

## 1	3GPP Work Area

| x | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

NOTE:	Core, Performance and Testing parts of RAN WIs are usually Building Blocks.
If you are in doubt, please contact MCC.

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 620040 | Dual connectivity for LTE |  |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
| X | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 620140 | Core part: Dual connectivity for LTE | 36.101, 36.133, 36.211, 36.212, 36.213, 36.300, 36.302, 36.306, 36.321, 36.322, 36.323, 36.331 |
| 620240 | Perf. part: Dual Connectivity for LTE | 36.101, 36.133 |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

The core and performance requirements for LTE Dual Connectivity operation have been introduced in Rel-12. Dual connectivity is the operation where a given UE consumes radio resources provided by at least two different network points (Master and Secondary eNBs, e.g. a macro and a small cell) connected with non-ideal backhaul while in RRC_CONNECTED state.

The Dual Connectivity Rel-12 core work item was completed in Dec-14 and the associated performance work item is targeted to be completed in June-15.

To meet the market need for device testing of the Rel-12 LTE Dual Connectivity feature there is a need to enhance the 3GPP test specifications with conformance test cases for Dual Connectivity.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The technical objective is to fulfil the test part of the Rel-12 Dual Connectivity building block by developing the UE conformance test requirements and test cases for the RF, RRM and Protocol aspects.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

### 4.3	RAN time budget proposal

NOTE:	For WIs/SIs under RAN WG5 leadership this section is not filled out. Otherwise:
For a not yet approved WI/SI the rapporteur has to fill out the last row of the table(s) below up to the target date of the WI/SI (if necessary add further tables): Indicate the number of time units (1 TU ~ 2h), i.e. one value for each session/field. If no time unit is needed, leave the field empty.
Once the WI/SI is approved, the tables below will no longer be updated in the WI/SI description (i.e. the tables reflect the status of the initial approval). But changes can be proposed in the status report of the WI/SI.

| RAN #64 Q3/2014 RAN #65 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 78 | 78 | 87 | 87 | 87 | 85 | 72 | 72 | 72 | 72 |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

NOTE:	In case further explanation of the time budget proposal is needed, then please explain this below.

additional comments to the time budget proposal:

## 5	Service Aspects

## 6	MMI-Aspects

## 7	Charging Aspects

## 8	Security Aspects

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X | X |
| Don't know |  |  |  |  |  |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
By default a new specs can only be new for one of both parts.

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| TS 36.508 |  | E-UTRA and EPC; Common test environments for UE conformance testing | TSG RAN#71 (March 2016) | Definition of common test environment for the LTE Dual Connectivity testing. |
| TS 36.521-1 |  | E-UTRA; UE conformance specification; Radio transmission and reception; Part 1: Conformance Testing | TSG RAN#71 (March 2016) | Introduction of new LTE Dual Connectivity specific RF requirements. |
| TS 36.521-2 |  | E-UTRA; UE conformance specification; Radio transmission and reception; Part 2: ICS | TSG RAN#71 (March 2016) | Applicability statements of the new LTE Dual Connectivity for the RF & RRM test cases. |
| TS 36.521-3 |  | E-UTRA; UE conformance specification; Radio transmission and reception; Part 3: RRM Conformance Testing | TSG RAN#71 (March 2016) | Introduction of new LTE Dual Connectivity specific RRM requirements. |
| TS 36.523-1 |  | E-UTRA; UE conformance specification; E-UTRA and EPC; Part 1: Protocol Conformance Testing | TSG RAN#71 (March 2016) | Introduction of new LTE Dual Connectivity specific Protocol requirements. |
| TS 36.523-2 |  | UE conformance specification; Part 2: ICS | TSG RAN#71 (March 2016) | Applicability statements of the new LTE Dual Connectivity for the Protocol test cases. |
| TS 36.523-3 |  | UE conformance specification; Part 3: Abstract Test Suites (ATS) | TSG RAN#71 (March 2016) | Introduction of test model for LTE Dual Connectivity. Note: Progress of TTCN development of the new protocol test cases is tracked in MCC TF160 reports to RAN5/RAN. |
| TS 37.571-1 |  | UTRA and E-UTRA; User Equipment (UE) conformance specification for UE positioning; Part 1: Conformance test specification | TSG RAN#70 (December 2015) | Introduction of new LTE Dual Connectivity specific RRM positioning test requirements. |
| TR 36.903 |  | E-UTRA; Derivation of test tolerances for Radio Resource Management (RRM) conformance tests | TSG RAN#71 (March 2016) | Documentation of test tolerances for LTE Dual Connectivity RRM test cases |
| TR 36.904 |  | E-UTRA; Derivation of test tolerances for User Equipment (UE) radio reception conformance tests | TSG RAN#71 (March 2016) | Documentation of test tolerances for LTE Dual Connectivity Rx test cases |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 11	Work item rapporteur(s)

MATTISSON, Leif

Company:	Ericsson

Email:		leif.mattisson@ericsson.com

## 12	Work item leadership

TSG RAN5

NOTE:	If this is a RAN WID including Core and Perf. part, then this WG specifies the WG leading the Core part.
RAN WG4 is by default leading the Perf. part.

## 13	Supporting Individual Members

Supporting IM name

Ericsson

Anite

Qualcomm

Samsung

CMCC

Tech Mahindra

ZTE

Spreadtrum Communications

Verizon Wireless

Rohde & Schwarz

NTT DOCOMO

Huawei

Intel

Telecom Italia

Sporton International Inc.

Blackberry

LG Electronice Inc.

Motorola Mobility