3GPP TSG-RAN WG5 Meeting #70	R5-160388

# Malta, 15-19 February 2016

# Source:	Ericsson

# Title:	Revised WID: UE Conformance Test Aspects - Further Rel-12 configurations for LTE Advanced Carrier Aggregation with 2UL

# Document for:	Endorsement

Agenda Item:	7.4.2

3GPP TSG RAN Meeting #71	RP-16XXXX

# Gothenburg, Sweden, 7 – 10 March, 2016	revision of RP-151776

# Source:	Ericsson

# Title:	Revised WID: UE Conformance Test Aspects - Further Rel-12 configurations for LTE Advanced Carrier Aggregation with 2UL

# Document for:	Approval

Agenda Item:	TBD

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title:	UE Conformance Test Aspects - Further Rel-12 configurations for LTE Advanced Carrier Aggregation with 2UL

## Acronym:	LTE_CA_Rel12_2UL-UEConTest

## Unique identifier:

NOTE:	If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI. Please tick (X) the applicable box(es) in the table below:

| This WID includes a Core part |  |
| --- | --- |
| This WID includes a Performance part |  |

## 1	3GPP Work Area

| x | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

NOTE:	Core, Performance and Testing parts of RAN WIs are usually Building Blocks.
If you are in doubt, please contact MCC.

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 551000 | Rel-12 LTE Carrier Aggregation |  |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
| X | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 590129 590229 | LTE Advanced dual uplink inter-band Carrier Aggregation Class A1 | 36.101, 36.133, TR 36.860 |
| 590128 590228 | LTE Advanced dual uplink inter-band Carrier Aggregation Class A2 | 36.101, 36.133, TR 36.860 |
| 590123 590223 | LTE Advanced dual uplink inter-band Carrier Aggregation Class A3 | 36.101, 36.133, TR 36.860 |
| 590131 590231 | LTE Advanced dual uplink inter-band Carrier Aggregation Class A4 | 36.101, 36.133, TR 36.860 |
| 590126 590226 | LTE Advanced dual uplink inter-band Carrier Aggregation Class A5 | 36.101, 36.133, TR 36.860 |
| 600122 | Core part: LTE Advanced intra-band non-contiguous Carrier Aggregation: framework requirements for 2UL | 36.101, 36.104, 36.133, 36306, 36.331, TR 36.833-4 |
| 600124 600224 | LTE Advanced intra-band non-contiguous Carrier Aggregation in Band 4 for 2UL | 36.101, 36.133, 36.307, TR 36.833-4 |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

The framework requirements for inter-band (CA class A1-A5) and non-contiguous intra-band CA with 2 UL were defined in Release 12. The RAN4 framework requirements are utilized when developing different band specific requirements based on the work done for the framework requirements.  The framework requirements for 2UL inter-band and non-contiguous intra-band CA; and the Release 12 non-contiguous intra-band CA configurations with 2ULs as shown in the work task list in 2.3.4 have been agreed in RAN Plenary.

The feature is part of LTE evolution and this work item enables further UE conformance testing of LTE Carrier Aggregation release 10/11/12 UEs, which is needed to meet the market requirements in time.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The technical objective is to fulfil the test part of the Carrier Aggregation building blocks presented in the Work Task for Release 12 configurations and provide CA configuration specific conformance test requirements for the RF, RRM and Protocol aspects of the generic core requirements in Carrier Aggregation for LTE (Release 10), the generic core requirements in LTE Carrier Aggregation Enhancements (Release 11) and the LTE Carrier Aggregation 2 ULs core requirements (Release 12).

The objective of the WI is limited up to the Rel-12 requirements for 2UL Inter-band and Intra-band non-contiguous CA configurations.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

### 4.3	RAN time budget proposal

NOTE:	For WIs/SIs under RAN WG5 leadership this section is not filled out. Otherwise:
For a not yet approved WI/SI the rapporteur has to fill out the last row of the table(s) below up to the target date of the WI/SI (if necessary add further tables): Indicate the number of time units (1 TU ~ 2h), i.e. one value for each session/field. If no time unit is needed, leave the field empty.
Once the WI/SI is approved, the tables below will no longer be updated in the WI/SI description (i.e. the tables reflect the status of the initial approval). But changes can be proposed in the status report of the WI/SI.

## 5	Service Aspects

## 6	MMI-Aspects

## 7	Charging Aspects

## 8	Security Aspects

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X | X |
| Don't know |  |  |  |  |  |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
By default a new specs can only be new for one of both parts.

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# |  | Comments |  |
| 36.508 |  | E-UTRA and EPC; Common test environments for UE conformance testing | TSG RAN#71 (March 2016) |  | Definition of common test environment for the LTE Advanced 2UL inter-band and non-contiguous intra-band CA configurations testing. |  |
| 36.521-1 |  | E-UTRA; UE conformance specification; Radio transmission and reception; Part 1: Conformance Testing | TSG RAN#71 (March 2016) |  | Introduction of new LTE Advanced 2UL inter-band and non-contiguous intra-band CA configurations specific RF requirements. |  |
| 36.521-2 |  | E-UTRA; UE conformance specification; Radio transmission and reception; Part 2: ICS | TSG RAN#71 (March 2016) |  | Applicability statements of the new LTE Advanced 2UL inter-band and non-contiguous intra-band CA configurations for the RF & RRM test cases. |  |
| 36.521-3 |  | E-UTRA; UE conformance specification; Radio transmission and reception; Part 3: RRM Conformance Testing | TSG RAN#71 (March 2016) |  | Introduction of new LTE Advanced 2UL inter-band and non-contiguous intra-band CA configurations specific RRM requirements. |  |
| 36.523-1 |  | E-UTRA; UE conformance specification; E-UTRA and EPC; Part 1: Protocol Conformance Testing | TSG RAN#71 (March 2016) |  | Introduction of new LTE Advanced 2UL inter-band and non-contiguous intra-band CA configurations specific Protocol requirements. |  |
| 36.523-2 |  | UE conformance specification; Part 2: ICS | TSG RAN#71 (March 2016) |  | Applicability statements of the new LTE Advanced 2UL inter-band and non-contiguous intra-band CA configurations for the Protocol test cases. |  |
| 36.523-3 |  | UE conformance specification; Part 3: Abstract Test Suites (ATS) | TSG RAN#71 (March 2016) |  | Introduction of test model for LTE Advanced 2UL inter-band and non-contiguous intra-band CA configurations. Note: Progress of TTCN development of the new protocol test cases is tracked in MCC TF160 reports to RAN5/RAN. |  |
| TR 36.903 |  | E-UTRA; Derivation of test tolerances for Radio Resource Management (RRM) conformance tests | TSG RAN#71 (March 2016) |  | Documentation of test tolerances for LTE Advanced 2UL inter-band and non-contiguous intra-band CA configurations RRM test cases |  |
| TR 36.905 |  | E-UTRA; Derivation of test points for radio transmission and reception conformance test cases |  | TSG RAN#75 (March 2017) |  | Documentation of test tolerances for LTE Advanced 2UL inter-band and non-contiguous intra-band CA configurations RF test cases |  |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 11	Work item rapporteur(s)

MATTISSON, Leif

Company:	Ericsson

Email:		leif.mattisson@ericsson.com

## 12	Work item leadership

TSG RAN5

NOTE:	If this is a RAN WID including Core and Perf. part, then this WG specifies the WG leading the Core part.
RAN WG4 is by default leading the Perf. part.

## 13	Supporting Individual Members

Supporting IM name

Ericsson

KT

NTT DoCoMo

Rohde & Schwarz

CMCC

BlackBerry

CATR

ZTE

Orange

Huawei

Telecom Italia

Intel

Samsung

Qualcomm

KDDI

China Unicom

Verizon Wireless