## Slide 1: Motivation for 3GPP 5G-NR WID
RAN5#75 R5-172847
Hangzhou, China, 15-19 May 2017
Source: Ericsson
Document for: Information

## Slide 2: Introduction
RAN#75 has agreed “Way Forward on the overall 5G-NR eMBB workplan”in RP-170741. The agreed targets are:
  By December 2017: complete Stage 3 for Non-Standalone (NSA) 5G-NR eMBB (incl. low latency support) with Option 3
  By March 2018: intermediate implementable version with frozen ASN.1 for Non-Standalone 5G NR eMBB accordingly
  By June 2018: Stage 3 completion for Standalone (SA) 5G-NR
  By Sept 2018: Rel-15 ASN.1 for SA & NSA
The purpose of this document is to provide:
  Motivation why it is needed to start a RAN5 work item at RAN#76; and
  Motivation for the proposed RAN5 5G-NR work item management in R5-172267.

## Slide 3
The 3GPP target for the core standard of the Non-StandAlone Option 3-series is end of 2017 followed by the StandAlone in mid 2018 (Ref: RP-170741); and
There is an industry demand for early availability of 5G-NR device test specifications after the core standard is set.
There is a need to start the RAN5 5G-NR work item now:
  To set up the RAN5 5G-NR test specification framework; and
  To start planning for the test specification deliveries covering the different RAN-CN interface options, NR bands and LTE-NR DC combinations based on industry priorities
Why create RAN5 WI already now?

## Slide 4
The Rel-15 core and performance work items for 5G-NR are:
The RAN5 5G-NR work item need to be based on all Rel-15 5G-NR core and performance work items as parent work items.
3GPP Rel-15 5G-NR scope
Unique ID | Title
750167 | Core part: New Radio Access Technology
750267 | Perf. part: New Radio Access Technology
750172 | Core part: LTE connectivity to 5G-CN
750026 | CT1 aspects on 5G System - Phase 1

## Slide 5
RAN-CN interface options:
Single connectivity options:
  Option 2: NR connected to 5G-CN (TR 38.801 section 7.1)
  Option 5: E-UTRA connected to 5G-CN (TR 38.801 section 7.1)
Dual Connectivity options:
  Option 3/3a/3x: E-UTRA-NR DC via EPC where the E-UTRA is the master (TR 38.801 section 10.1.2);
    Option 3: MCG split bearer
    Option 3a: SCG bearer
    Option 3x: SCG split bearer
  Option 7/7a/7x: E-UTRA-NR DC via 5G-CN where the E-UTRA is the master (TR 38.801 section 10.1.4);
  Option 4/4A: NR-E-UTRA DC via 5G-CN where the NR is the master (TR 38.801 section 10.1.3).
Core WG’s work on Option 4/4A will be started in RAN working groups after the work on Options 2, 3, 5 and 7 series have been completed.
3GPP Rel-15 5G-NR scope (cont)

## Slide 6
To cope with:
  the different aspects of 5G-NR; and
  the parallel development of core and test specifications
….it is proposed, from a RAN5 work perspective, that the RAN5 5G-NR work is managed by having
  an overall work item rapporteur handling the overall co-ordination of the work; and
  responsible co-rapporteurs per requirement areas:
    RAN4 RF Performance and RRM aspects of NR (perf WI 750267 and RAN4 part of core WI 750167)
    RAN protocol aspects of NR (protocol part of core WI 750167, Options 2,3,4 and 7)
    Rapporteur of the RAN protocol aspects of LTE connectivity to 5G-CN (core WI 750172, Option 5)
    Rapporteur of the CT1 protocol aspects of 5G System - Phase 1 (core WI 750026)
In addition there is a need for TS/TR editors for the new RAN5 5G-NR specifications.
RAN5 5G-NR WI Management

## Slide 7: Roles and responsibilities
Role | Responsibility
Overall work item rapporteur | Overall co-ordination of the work item and the work plan After each RAN5 meeting compile and summarize the work plan including overall status per delivery/phase, NR band and LTE-NR DC combinations compile a status report to TSG
Requirement/Core WI(s) area rapporteur | Track and report status of core WG progress for the requirement area Contribute/Co-ordinate requirements area in the work plan
TS/TR editor | Create the TS/TR skeleton After each RAN5 meeting implement agreed pseudo CRs into the TS/TR Contribute with TS/TR aspects in the work plan
Work plan area responsible | Co-ordinate and maintain work plan items in the work plan within a defined area (e.g. Rx, Tx, RRM etc) After each RAN5 meeting provide inputs to the work plan for the work plan area-

## Slide 8
Tracking progress of RAN5 5G-NR work item
  The RAN5 5G-NR work plan needs to track overall WI and TS completeness
  In addition the work plan needs to track progress for
    RAN-CN interface options
      and possible deliveries within the RAN-CN interface options
    NR bands
    LTE-NR DC combinations
RAN5 5G-NR WI Management (cont.)

## Slide 9
Deliveries
  Based on industry priorities
  Initial assumptions
    Option 3-series
      Phase 1: Prioritised set of protocol and RF test cases
      Phase 2: Remaining test cases
    Options 2, 5 and 7-series
      Need for phases TBD
    Option 4-series
RAN5 5G-NR WI Management (cont.)

## Slide 10
Preliminary targets
  RAN#76 (June-17): Approval of RAN5 5G-NR WID
  RAN5#76 (Aug-17): Skeleton of work plan and TSs/TRs & defining RAN5 priority and further deliveries in addition to option 3-series based on industry needs.
  RAN5#77 (Nov-17): Initial Pseudo CRs for Option 3-series (level pending core WG progress)
  RAN5#78 (Feb-18): V1.0.0 of TSs/TRs for Option 3-series Phase 1
  RAN5 5G-NR AH#1 (APR-18): Option 3-series Phase 1
  RAN5#79 (May-18): V2.0.0 of TSs/TRs (scope: for 80% of Option 3-series prioritised test cases)
  RAN#80 (Jun-18): V15.0.0 of TSs/TRs
  RAN#81 (Aug-18): Options 2, 5 and 7 prioritised set
  RAN5 5G-NR AH#2 (Oct-18): Options 2,5 and 7
  RAN5#82 (Nov-18): Completion of Options 2,5 and 7 prioritised set based on RAN5 defined deliveries
  RAN#83 (Dec-18): RAN5 5G-NR completion for prioritised set of test cases, NR bands and LTE-NR DC combinations.
RAN5 5G-NR WI Management (cont.)

## Slide 11
This presentation gives the motivation for the work item proposal submitted to RAN5#75 for RAN5 endorsement in R5-172927.
COnclusion