3GPP TSG RAN WG5 Meeting #80	R5-184133

Gothenburg, Sweden, 20th – 24th Aug 2018

Source:		Rohde & Schwarz

Title:	Discussion on RRM 5G progress

Agenda Item:		5.3.13.17

Document for:	Discussion

# Introduction

This contribution provides an overview of the status of RRM specification for NR to help with the planning of the RRM contributions in the following RAN5 meetings.

# Progress prior to RAN4 #88

The latest version of TS 38.133 [1] after RAN4 #AH1807 contains already RRM core and performance requirements. However, the test requirements are not yet started.

The RRM core requirement definition is considered complete, and the focus for RAN4 #88 are the RRM performance requirements. Nevertheless, a few corrections and additions to the core requirements are still needed.

During RAN4 #AH1807, a prioritization of the remaining RRM work for NR has been agreed. The first version of the test case list has been approved in R4-1809388 [2]. The test cases are divided into Phase 1 and Phase 2, and the first set of tests (planned for RAN4 #88), has been assigned to different companies:

## Phase 1 tests with initial drafts planned for RAN4#88

| Test case number | Test purpose | Company for CR editor |
| --- | --- | --- |
| 1 | EN-DC/SA cell search and L1 meas period | Huawei |
| 3 | EN-DC Timing accuracy and adjustment | Qualcomm |
| 4 | SA Timing accuracy and adjustment (draft if possible for RAN4#88, otherwise RAN4#88bis) | Qualcomm |
| 5 | EN-DC TA accuracy | Intel |
| 6 | SA TA accuracy | Intel |
| 7 | EN-DC SSB RLM for PSCell IS and OOS | Mediatek |
| 9 | SA SSB RLM for PCell IS and OOS | Mediatek |
| 10 | Random access | Samsung |
| 11 | Intra-freq RSRP accuracy for FR1 and FR2 | Ericsson |
| 12 | EN-DC SCell activation/deact delay | Nokia |
| 13 | EN-DC/SA CSI RLM for PSCell or PCell | Nokia |
| 14 | EN-DC interruptions due to DRX transition or deactivated SCell operationsa | CATT |

## Phase 1 tests with initial drafts planned for RAN4#88bis

| 15 | EN-DC SFTD delay | TBD |
| --- | --- | --- |
| 16 | SA SFTD delay and interruption | TBD |
| 17 | E-UTRA NR inter-freq and Inter-RAT measurement | TBD |
| 18 | EN-DC/SA NR inter-frequency meas | TBD |
| 19 | Inter-freq RSRP accuracy for FR1 and FR2 | TBD |
| 20 | Remaining EN-DC interruption tests | TBD |

## Phase 2 tests

| 21 | SA interruptions due to NR CA | TBD |
| --- | --- | --- |
| 22 | SA intra-freq meas | TBD |
| 23 | SA Inter-freq meas | TBD |
| 24 | SA inter-RAT meas | TBD |
| 25 | EN-DC/SA SSB RLM scheduling restriction and impact on mobility | TBD |
| 26 | Handovers | TBD |
| 27 | Re-establishment | TBD |
| 28 | Release with redirection | TBD |
| 29 | Beam management | TBD |
| 30 | SFTD accuracy | TBD |
| 31 | Intra-freq RSRQ accuracy for FR1 and FR2 | TBD |
| 32 | Inter-freq RSRQ accuracy for FR1 and FR2 | TBD |
| 33 | E-utran RSRP and RSRQ relative accuracies | TBD |
| 34 | BWP switching interruptions on other serving cells | TBD |
| 35 | BWP switching delay | TBD |
| 36 | PSCell addition and release | TBD |

The AdHoc minutes for RRM are captured in R4-1809357 [3].

# Progress during RAN4 #88

The Phase 1 tests in 2.1 are expected to be completed during RAN4#88. Discussion on this is scheduled for Thursday and Friday. Along with the definition of the first set of tests, the structure of the test case annexes is expected also during RAN4 #88.

The first draft of the Annexes structure can be found in [5]:

Annex A Test cases

A.1	Purpose of annex

A.2	Requirement classification for statistical testing

A.2.1	Types of requirements in TS 38.133

A.2.1.1	Time and delay requirements on UE higher layer actions

A.2.1.2	Measurements of power levels, relative powers and time

A.2.1.3	Implementation requirements

A.2.1.4	Physical layer timing requirements

A.3	RRM test configurations

A.3.1	Reference measurement channels

A.3.1.1	PDSCH

A.3.1.1.1	FDD

A.3.1.1.2	TDD

A.3.1.2	CORESET

A.3.1.2.1	FDD

A.3.1.2.2	TDD

A.3.1.3	SSB configurations

A.3.2	OFDMA channel noise generator

A.3.2.1	Generic OCNG patterns

A.3.3	Reference DRX configurations

A.3.4	Duplex mode

A.3.5	Test cases with different numerologies

A.3.6	Antenna configurations

A.3.7	EN-DC test setup

A.3.7.1	Introduction

A.3.7.2	LTE cell parameters in EN-DC tests

###### A.4	EN-DC tests with PSCell in FR1

A.4.1	Void

A.4.2	Void

A.4.3	RRC_CONNECTED state mobility

A.4.3.1			Void

A.4.3.2			RRC Connection Mobility Control

A.4.3.2.1			Void

A.4.3.2.2			Random Access

A.4.3.2.3			Void

A.4.4	Timing

A.4.4.1	UE transmit timing

A.4.4.2	UE timer accuracy

A.4.4.3	Timing advance

A.4.5	Signaling characteristics

A.4.5.1	Radio link Monitoring

A.4.5.2	Interruption

A.4.5.2.1	NSA: Interruptions with EN-DC

A.4.5.3	SCell Activation and Deactivation Delay

A.4.5.4	UE UL carrier RRC reconfiguration Delay

A.4.5.5	Link recovery procedures

A.4.5.6	Active BWP switch delay

A.4.6	Measurement procedure

A.4.6.1	Intra-frequency Measurements

A.4.6.1.1	EN-DC event triggered reporting tests

A.4.6.2	Inter-frequency Measurements

A.4.7	Measurement Performance requirements

A.4.7.1	SS-RSRP

A.4.7.1.1	intra-frequency case

A.4.7.1.2	inter-frequency case

A.4.7.2	SS-RSRQ

A.4.7.3	SS-SINR

###### A.5	EN-DC tests with PSCell in FR2

A.5.1	Void

A.5.2	Void

A.5.3	RRC_CONNECTED state mobility

A.5.3.1			Void

A.5.3.2			RRC Connection Mobility Control

A.5.3.2.1			Void

A.5.3.2.2			Random Access

A.5.3.2.3			Void

A.5.4	Timing

A.5.4.1	UE transmit timing

A.5.4.2	UE timer accuracy

A.5.4.3	Timing advance

A.5.5	Signaling characteristics

A.5.5.1	Radio link Monitoring

A.5.5.2	Interruption

A.5.5.2.1	NSA: Interruptions with EN-DC

A.5.5.3	SCell Activation and Deactivation Delay

A.5.5.4	UE UL carrier RRC reconfiguration Delay

A.5.5.5	Link recovery procedures

A.5.5.6	Active BWP switch delay

A.5.6	Measurement procedure

A.5.6.1	Intra-frequency Measurements

A.5.6.1.1	EN-DC event triggered reporting tests

A.5.6.2	Inter-frequency Measurements

A.5.7	Measurement Performance requirements

A.5.7.1	SS-RSRP

A.5.7.1.1	intra-frequency case

A.5.7.1.2	inter-frequency case

A.5.7.2	SS-RSRQ

A.5.7.3	SS-SINR

###### A.6	NR standalone tests in FR1

A.6.1	SA: RRC_IDLE state mobility

A.6.2	SA: RRC_INACTIVE state mobility

A.6.3	RRC_CONNECTED state mobility

A.6.3.1	Handover

A.6.3.2	RRC Connection Mobility Control

A.6.3.2.1			SA: RRC Re-establishment

A.6.3.2.2			Random Access

A.6.3.2.3			SA: RRC Connection Release with Redirection

A.6.4	Timing

A.6.4.1	UE transmit timing

A.6.4.2	UE timer accuracy

A.6.4.3	Timing advance

A.6.5	Signaling characteristics

A.6.5.1	Radio link Monitoring

A.6.5.2	Interruption

A.6.5.2.2	SA: interruptions with standalone NR Carrier Aggregation

A.6.5.3	SCell Activation and Deactivation Delay

A.6.5.4	UE UL carrier RRC reconfiguration Delay

A.6.5.5	Link recovery procedures

A.6.5.6	Active BWP switch delay

A.6.6	Measurement procedure

A.6.6.1	Intra-frequency Measurements

A.6.6.1.1	SA event triggered reporting tests

A.6.7	Measurement Performance requirements

A.6.7.1	SS-RSRP

A.6.7.1.1	intra-frequency case

A.6.7.1.2	inter-frequency case

A.6.7.2	SS-RSRQ

A.6.7.3	SS-SINR

###### A.7	NR standalone tests in FR2

A.7.1	SA: RRC_IDLE state mobility

A.7.2	SA: RRC_INACTIVE state mobility

A.7.3	RRC_CONNECTED state mobility

A.7.3.1	Handover

A.7.3.2	RRC Connection Mobility Control

A.7.3.2.1			SA: RRC Re-establishment

A.7.3.2.2			Random Access

A.7.3.2.3			SA: RRC Connection Release with Redirection

A.7.4	Timing

A.7.4.1	UE transmit timing

A.7.4.2	UE timer accuracy

A.7.4.3	Timing advance

A.7.5	Signaling characteristics

A.7.5.1	Radio link Monitoring

A.7.5.2	Interruption

A.7.5.2.2	SA: interruptions with standalone NR Carrier Aggregation

A.7.5.3	SCell Activation and Deactivation Delay

A.7.5.4	UE UL carrier RRC reconfiguration Delay

A.7.5.5	Link recovery procedures

A.7.5.6	Active BWP switch delay

A.7.6	Measurement procedure

A.7.6.1	Intra-frequency Measurements

A.7.6.1.1	SA event triggered reporting tests

A.7.7	Measurement Performance requirements

A.7.7.1	SS-RSRP

A.7.7.1.1	intra-frequency case

A.7.7.1.2	inter-frequency case

A.7.7.2	SS-RSRQ

A.7.7.3	SS-SINR

# Conclusion

Based on the progress in RAN4 during Friday session, the first draft of the RAN5 RRM work plan will be created and distributed. This work plan is based on the test case list agreed in [2] and the first set of agreed test scenarios.

A new draft of TS 38.533 will be published containing the section structure agreed by RAN4 in [5].

# References

- R4-1809886: Editor CR on TS38.133 after RAN4#AH1807, Intel, RAN4 #88

- R4-1809388 Test case list for NR, Ericsson, RAN4 #AH1807

- R4-1809357 AdHoc minutes for NR RRM test cases, Huawei, RAN4 #AH1807

- R4-18xxxxxx AdHoc minutes for NR RRM test cases, Huawei, HiSilicon, RAN4 #88

- R4-1811360	Specification structure of 38.133 for RRM performance part, Huawei, HiSilicon, RAN4 #88