3GPP TSG-RAN WG5 meeting #81

Spokane, USA, November 12th – 16th, 2018	R5-186596

3GPP TSG RAN meeting #82										RP-18xxxx

Sorrento, Italy, December 10-13, 2018

Status Report to TSG

Agenda item:			13.4.7

| WI / SI Name |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | No |  | Perf. part: | No |  | Testing part: | Yes |
| Acronym | LTE_V2X-UEConTest |  |  |  |  |  |  |  |
| Unique ID | 760086 |  |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-172356 |  |  |  |  |  |  |  |
| Target Completion Date | Core part: N/A |  | Performance part: N/A |  |  | Testing part: Dec. 2018 |  |  |
| Is the WI/SI complete? | Core part: N/A |  | Performance Part: N/A |  |  | Testing part: No |  |  |

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#81 (the details can be found in R5-186595):

- 80% overall completeness achieved

- For TS 36.508, 2 CRs were agreed.

- For RF/RRM, 6 CRs were agreed.

- For SIG, 6 CRs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

During RAN5#81 meeting, This WI is estimated to be 80% complete.

2.5.4	Estimated Level of Completion

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

[1]	R5-186595	 Work plan for UE UE Conformance Test Aspects –Support for LTE-based V2X Services, Huawei

TS 36.508 CRs

R5-186631	Correction to GNSS scenario #3 for V2X test cases	Spirent Communications, European Commission

R5-186768	Modify the values of IEs in sps-AssistanceInformation-r14	CATT

TS 36.521-1 CRs

R5-186693	Update of V2X EVM TCs	CAICT, Huawei

R5-187866	Update TC 6.6.3G.2_1	Huawei, HiSilicon

R5-187861	Update of V2X RF Receiver Test Cases for Intra-band contiguous	SGS Wireless

TS 36.905 CRs

R5-187867	Inter-band con-current V2X configurations- Add 3A_47A Spurious Emission Test points analysis	Huawei, HiSilicon

R5-187868	Inter-band con-current V2X configurations- Add 5A_47A Spurious Emission Test points analysis	Huawei, HiSilicon

R5-187452	Inter-band con-current V2X configurations- Add 71A_47A Spurious Emission Test points analysis	Huawei, HiSilicon

TS 36.523-1 CRs

R5-186632	Correction to values for GNSS scenario #3 for V2X test cases	Spirent Communications, European Commission

R5-187733	Correction on V2X testcase 24.3.2	CATT

R5-186766	Correction on V2X testcase 24.3.1	CATT

R5-187734	Correction to V2X test case 24.1.13	TF160, Sporton, CATT

R5-187656	Updates to V2X test case 24.3.3	MCC TF160

TS 36.523-3 CRs

R5-186718	V2X: Test Model updates	MCC TF160

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template