3GPP TSG-RAN WG5 Meeting #83	R5-193710

Reno, United States, 13th May 2019 - 17th May 2019

3GPP TSG RAN meeting #84										RP-19xxxx, Newport Beach California, US, June 3-6, 2019

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun 2020 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 5% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Leif Mattisson, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | songdan@chinamobile.com, leif.mattisson@ericsson.com, shiyu19@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#83 (the details can be found in R5-193707):

- 5% overall completeness achieved

- For RF, 14 CRs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

[1]	R5-193709 WP - NR_Rel-16_CA_DC after RAN5#83, CMCC

[2]	R5-194107 WF update for Rel-16 NR CADC band combinations WI, CMCC

TS 38.508-1 CRs

[1]	R5-194370	Introduction of test frequencies for inter-band Rel-16 EN-DC two bands configuration, Ericsson

[2]	R5-194371	Introduction of test frequencies for inter-band Rel-16 EN-DC five bands configurations, Ericsson

[3]	R5-194373	Introduction of test frequencies for NR CA configuration CA_n41C, Ericsson

TS 38.508-2 CRs

[1]	R5-195094	Addition of CA_n41C CA_n66B and CA_n71B, CMCC

TS 38.521-1 CRs

[1]	R5-193550	Introduction of CA_n41A-n79A into Rel-16, CMCC, Keysight

[2]	R5-195405	Introduction of 6.2A.1.3 FR1 MOP for inter-band CA into Rel-16, CMCC

[3]	R5-195053	Introduction of 6.2A.4.0.2 TIB for CA into Rel-16, CMCC

[4]	R5-195056	Introduction of CA_n41 into Rel-16 TS 38.521-1, CMCC

TS 38.521-3 CRs

[1]	R5-195054	Update of 6.5B.3.3.2 spurious co-existence inter-band adding Rel-16 EN-DC configurations, Huawei, Hisilicon

[2]	R5-193922	Update of 6.2B.1.3 MOP inter-band adding Rel-16 EN-DC configurations, Huawei, Hisilicon

[3]	R5-193923	Update of 7.3B.2.3 REFSENS inter-band adding Rel-16 EN-DC configurations, Huawei, Hisilicon

[4]	R5-194059	Update of general sections adding Rel-16 EN-DC configurations, Editorial, Huawei, Hisilicon

TS 38.905 CRs

[1]	R5-193730	Addition of test frequency selection of 6.5A.3.2 for Rel-16 CA_n41A-n79A, CMCC, Keysight

[2]	R5-195055	Addition of test frequency selection of 6.5B.3.3.2 spurious co-existence inter-band for Rel-16 DC configurations, Huawei, Hisilicon

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template