3GPP TSG-RAN5 Meeting#83	R5-194360

# Reno, USA, 13th – 17th May, 2019

Title:							Introduction of NR FR1 WP update

Source:			Huawei, HiSilicon

Agenda Item:

Document for:			Information

# 1.	Background

This paper introduces the main update of the NR FR1 WP between RAN5 #5-NR-Adhoc and RAN5 #83 meeting.

# 2.	Discussion

# 2.1	Newly completed test cases

After RAN5 #5-NR-Adhoc meeting, below test cases have reached 100% completion.

| 6.3D.2 | Transmit OFF power for UL-MIMO |
| --- | --- |
| 6.3D.3 | Transmit ON/OFF time mask for UL-MIMO |
| 6.4.2.1 | Error Vector Magnitude |
| 6.4.2.5 | EVM equalizer spectrum flatness for Pi/2 BPSK |
| 6.5D.2.3 | Additional spectrum emission mask for UL-MIMO |
| 6.5D.2.4.2 | UTRA ACLR for UL-MIMO |
| 6.5D.3.3 | Additional spurious emissions for UL MIMO |
| 7.6D.2 | Inband blocking for UL MIMO |
| 7.6D.3 | Out-of-band blocking for UL MIMO |
| 7.6D.4 | Narrow-band blocking for UL MIMO |
| 7.7D | Spurious response for UL-MIMO |
| 7.8.2 | Wide band Intermodulation |
| 7.8D.2 | Intermodulation characteristics for UL-MIMO |

# 2.2	Removed test cases

The below test cases are verifying time mask for ON/ON TTI boundaries. In LTE testing specification, the ON/ON time mask is not tested, so it is proposed to also follow the same principle in NR, and remove the TCs from NR WP.

| 6.3.3.3 | Transmit power time mask for slot and short or subslot boundaries |
| --- | --- |
| 6.3.3.7 | PUSCH-PUCCH and PUSCH-SRS time mask |
| 6.3.3.8 | Transmit power time mask for consecutive slot or long subslot transmission and short subslot transmission boundaries |
| 6.3.3.9 | Transmit power time mask for consecutive short subslot transmissions boundaries |

# 2.3 Overall completeness

The overall completeness is changed from 25% to 49%. In addition to progress updated according to RAN5 #5-NR-adhoc output, the place holders in Row 19 and 22 are set to 0 since all CA test cases are listed and no DC test case is expected in Rel-15. So the change in progress is mainly due to the reduction of total TC numbers.