## Slide 1: RRC (TS 36.523-1= - RAN5#83 (May-19) SA NR (Option 2)
Progress
  W.r.t the SA targets for RAN5#83, 27 new Test Cases were added along with 23 correction CR’s
  Need to be moved to RAN5#84
    For SA Option 2, Remaining RRC TC, along with Test Cases which were deferred, will be moved to be completed at RAN5#84
Open issues for RAN5 attention
    None

## Slide 2: RRC (TS 36.523-1= - RAN5#83 (May-19) EN-DC (Option 3)
Progress
  W.r.t. the NSA targets for RAN5#83, 6 new EN-DC Tests were added along with 22 correction CR.
  Progress on EN-DC FR2 Measurements and Multicell Test Cases –-> Resolved FFS for Cell Power Levels and completed peak beam orientation routine. The work will complete in RAN5#84 but a few test cases will be enabled for verification.
  Need to be moved to RAN5#84
    Only 1 EN-DC Test Case needs to be drafted, rest of the WP is now complete
Open issues for RAN5 attention
    None