## Slide 1: 5GC - RAN5#83 (May-19) SA NR (Option 2)
Progress
  Most of priority 1 and 2 5GC test cases have been completed
  Some remaining test cases will be moved to RAN5#84
  Some inter-system test cases are drafted
  Discussion on implementation of lower layer failure almost reaches agreement
Open issues for RAN5 attention
  Ongoing discussion on multiple PDU session handling may influence some SM test cases
  WP for inter-system testing need to be finished with some additional test cases
  Test cases with lower layer failure scenario needs update