## Slide 1: Tx/Rx E-UTRA, FR1, FR2 Interworking (TS 38.521-3) - RAN5#83 (May-19) SA NR (Option 2)
Progress
  FR1+FR2 CA tests are covered by TS 38.521-3.
  No Test Case details added (covered by SA tests) . Most tests (16) have this aspect completed.
  Few remaining test cases moved to RAN5#84 and can be completed by bulk updates due to minimal content needed.
Open issues for RAN5 attention
  38.521-3 tests are fully dependent on progress and status of open issues in SA tests/specs.

## Slide 2: Tx/Rx E-UTRA, FR1, FR2 Interworking (TS 38.521-3) - RAN5#83 (May-19) EN-DC (Option 3)
Progress
  15 EN-DC FR1 and 2 EN-DC FR2 tests completed at RAN5#83 (2 TCs pending email agreement)
  Remaining phase 4 test cases moved to RAN5#84 (several tests with multiple NR CCs – test structure was recently agreed so quick progress possible at RAN5#84)
Open issues for RAN5 attention
  EN-DC FR2 test progress dependent on MU/TT analysis completion and other open items impacting SA FR2 tests.
  Several EN-DC intra-band contiguous tests were incomplete due to Wgap definition – clarified at AH#5 as RAN5-owned so contributors to analyse and help complete test at RAN#84.

## Slide 3: Tx/Rx E-UTRA, FR1, FR2 Interworking (TS 38.521-3) - RAN5#83 (May-19) Summary test case status
86 CRs agreed in TS 38.521-3 at RAN5#83 (including resubmission from AH#4); 4 CRs sent for email agreement.
16 TCs completed since RAN5#82
Total of 51 TCs completed in TS 38.521-3 as of RAN5#83
  Includes 47 EN-DC FR1 tests + 4 EN-DC FR2 tests
Additional 16 tests involving FR1+FR2 testing have completed adding appropriate notes. No TC details will be added (covered by SA tests).

## Slide 4: Tx/Rx E-UTRA, FR1, FR2 Interworking (TS 38.521-3) - RAN5#83 (May-19) List of test cases completed at RAN5#83
6.2B.2.3 UE Maximum Output power reduction for inter-band EN-DC within FR1
7.3B.2.3 Reference sensitivity for Inter-band EN-DC within FR1 (2 CCs)
7.3B.2.6 Reference sensitivity for EN-DC within FR1 (3 CCs)
7.4B.1 Maximum Input Level for intra-band contiguous EN-DC (2 CCs)
7.4B.2 Maximum Input Level for intra-band non-contiguous EN-DC (2 CCs)
7.8B.2.2 Wideband Intermodulation for intra-band non-contiguous EN-DC in FR1
7.8B.2.3 Wideband Intermodulation for inter-band EN-DC within FR1 (2 CCs)
6.4B.2.1.2 Carrier Leakage for intra-band contiguous EN-DC
6.4B.2.1.3 In-band Emissions for intra-band contiguous EN-DC
6.4B.2.2.4 EVM Equalizer Flatness for intra-band non contiguous EN-DC
6.4B.2.3.4 EVM Equalizer Flatnessfor inter-band EN-DC within FR1
6.5B.2.1.2 Additional Spectrum emissions mask for intra-band contiguous EN-DC
7.6B.3.3 Out-of-band blocking for inter-band EN-DC within FR1 (2 CCs)
7.7B.3 Spurious Response for inter-band EN-DC within FR1 (2 CCs)
6.4B.1.5 Frequency Error for inter-band EN-DC including FR2
6.5B.2.4.1 Spectrum emissions mask for Inter-band EN-DC including FR2