## Slide 1: RRM (38.533) - RAN5#83 (May-19) SA NR (Option 2)
Progress
  Most of prio 1 RRM SA NR FR1 Option 2 test cases completed
  Few remaining prio 1 RRM SA NR FR1 Option 2 tests moved to Aug-19
  13 new test cases completed
Open issues for RAN5 attention
  None

## Slide 2: RRM (38.533) - RAN5#83 (May 19) EN-DC (Option 3)
Progress
  Several EN-DC Option RRM FR1 test cases completed
  Still no FR2 test case completed
  6 additional test cases completed
Open issues for RAN5 attention
  FR2 test method for AoA change to be studied for Aug-19 (LS from RAN4)

## Slide 3: Positioning (TS 37.571-x) - RAN5#83 (May-19) SA NR (Option 2) and EN-DC (Option 3)
Progress
  A-GNSS and MBS minimum performance test cases completed
  SA NR (Option 2) protocol test cases not completed
  11 new test cases completed (for both options)
Open issues for RAN5 attention
  Applicability of ECID for Rel-15 NR positioning needs further study