## Slide 1: IMS over 5GS - RAN5#84 (Aug-19) SA NR (Option 2)
Progress
  Sent out v6.3 of Work Plan for IMS over 5GS, now containing actual test cases
  Agreed first test case K.1.1 (Initial IMS registration)
  Further support for EPS fallback via new generic procedures
  Fixes to generic procedures in TS 38.508-1
  Prepared TS 34.229-1 for further evolution of IMS over 5GS
  Decision to move test cases and select generic procedures to new TS 34.229-5
Open issues for RAN5 attention
  Evolve WP
    Additional generic procedures needed in 38.508-1
    Check coverage of ”no preconditions” call setup flows
    Evaluate new LTE test cases agreed at RAN5#84 if they transfer into 5GS
    Ask for new test case contributions to RAN5#85
  NG.114 dependency: no updates received
  Usage of GIBA

## Slide 2: IMS over 5GS - RAN5#84 (AUG-19) EN-DC (Option 3)
Progress
  None as no update to IR.92
Open issues for RAN5 attention
  continuing to wait for update to IR.92 if any