## Slide 1
Area in FR1 | Completion | Open TCs/ Total TCs
FR1 Single carrier | ~100% | 1/35
FR1 UL MIMO | 97% | 2/33
FR1 CA | 33% | 39/43
FR1 SUL | 21% | 19/19
Status of RF SA FR1 & FR2 after RAN5#84
Area in FR2 | Completion | Open TCs/ Total TCs
FR2 Single carrier | 69% | 25/31
FR2 UL MIMO | 5% | 27/27
FR2 CA | 12% | 175/175

## Slide 2
Plan for RAN5#85
Based on current progress, it is encouraged companies bring papers to below area for RAN5#85.
Test case completion targets
  RF FR1 (38.521-1):
    Not completed RF FR1 test cases for SC, UL-MIMO and CA
    RF FR1 test cases for SUL
  RF FR2 (38.521-2): (Single carrier only)
    Not completed RF FR2 priority 1 and 2 test cases including MU/TT for EIRP Spherical, Transmit OFF power, OBW, ACLR, General Spurious, Spurious co-existence and Rx Spurious.
    Not completed RF FR2 priority 3 test cases including MU/TT (TS 38.521-3)

## Slide 3
Newly completed FR1 TCs (18)
6.2A.1.1 UE maximum output power for CA (2UL CA)
6.2A.2.1 UE maximum output power reduction for CA (2UL CA)
6.2A.4.1 Configured transmitted power for CA (2UL CA)
6.2D.1 UE maximum output power for UL MIMO
6.3.4.2 Absolute Power tolerance
6.3.4.3 Relative Power tolerance
6.3A.1.1 Minimum output power for CA (2UL CA)
6.3A.3.1 Transmit ON/OFF time mask for CA (2UL CA)
6.3D.1 Minimum output power for UL MIMO
6.3D.4.1 Absolute Power tolerance for UL MIMO
6.3D.4.2 Relative Power tolerance for UL MIMO
6.3D.4.3 Aggregate Power tolerance for UL MIMO
6.4D.1 Frequency error for UL MIMO
6.4D.2.1 Error Vector Magnitude for UL MIMO
6.4D.2.2 Carrier leakage for UL MIMO
6.4D.2.3 In-band emissions for UL MIMO
6.4D.2.4 EVM equalizer spectrum flatness for UL MIMO
6.5.2.3 Additional spectrum emission mask

## Slide 4
Newly completed FR2 TCs (2)
7.5 Adjacent channel selectivity (case 1 is complete, case 2 is non-testable)
7.6.2 In-band blocking