## Slide 1: Tx/Rx E-UTRA, FR1, FR2 Interworking : TS 38.521-3 - RAN5#84 (Aug-19) Summary
- 59 CRs agreed in TS 38.521-3 at RAN5#84; 4 CRs sent for email agreement.
- 19 TCs completed since RAN5#83
- Total of 68 TCs completed in TS 38.521-3 as of RAN5#84
- Includes 63 EN-DC FR1 tests + 5 EN-DC FR2 tests
- Additional 21 tests involving FR1+FR2 testing have completed adding appropriate notes. No TC details will be added (covered by SA tests).

## Slide 2: Tx/Rx E-UTRA, FR1, FR2 Interworking : TS 38.521-3 - RAN5#84 (AUG-19) EN-DC (Option 3)
Progress
  12 EN-DC tests completed at RAN5#84
  Remaining phase 5 test cases moved to RAN5#85
Open issues for RAN5 attention
  Possible update of WP due to RAN4 updates adding EN-DC tests with UL-MIMO (TBD)
  EN-DC FR2 test progress dependent on MU/TT analysis completion and other open items impacting SA FR2 tests.
  Several EN-DC intra-band contiguous tests still incomplete due to Wgap definition – clarified as RAN5-owned so contributors to analyse and help complete test at RAN#85.

## Slide 3: Tx/Rx E-UTRA, FR1, FR2 Interworking : TS 38.521-3 - RAN5#84 (Aug-19) SA NR (Option 2)
Progress
  FR1+FR2 CA tests are covered by TS 38.521-3.
  No Test Case details added (covered by SA tests) . Most tests (21) have this aspect completed.
  Few remaining test cases moved to RAN5#84 and can be completed by bulk updates due to minimal content needed.