## Slide 1: Layer 2 - RAN5#84 (Aug-19) SA NR (Option 2)
Progress
  7.1.1.8.1 Bandwidth Part (BWP) operation UL/DL still incomplete, was expected to be completed.
  One new Test case submitted 7.1.1.3.2b, with status set to 80%, open issues exist and not ready for TTCN implementation.
Open issues for RAN5 attention
  Progress on 7.1.1.8.1 Bandwidth Part (BWP) operation UL/DL is lagging.

## Slide 2: Layer 2 - RAN5#84 (AUG-19) EN-DC (Option 3)
Same as option 2.