## Slide 1: SIG RRC - RAN5#84 (Aug-19) SA NR (Option 2)
Progress
  Estimate what was achieved w.r.t. the targets for RAN5#84
    RRC WP went through optimization and several test cases were impacted (R5-196978)
    June Spec compliant
    More test cases were added and updated applicability of Measurement event test cases
  Estimate what was not completed and need to be moved to RAN5#85
    All remaining test cases in WP (CGI reporting, Processing Delay, Failure Information etc)
    A few test cases deferred (UplinkTxDirectCurrentList, Deprioritization Req) to RAN5#85, check on further posible optimization\implementation issues
    CA FR2 Band Combinations (DC with Intra-band Contiguous and Non- Contiguous)
  Estimate of number of additional completed test cases @RAN5#84
    16 New Test Cases were added, 15 test cases were merged\voided
    28 correction CR’s
Open issues for RAN5 attention
  Wherever required FR2 Power tables will have to be updated

## Slide 2: SIG RRC - RAN5#84 (AUG-19) EN-DC (Option 3)
Progress
  Estimate what was achieved w.r.t. the targets for RAN5#84
    Only correction CR’s in this meeting, updates to applicability of measurement event test cases
    FR2 Power Tables were updated enabling more test cases for verification
  Estimate what was not completed and need to be moved to RAN5#85
    One new RRC Processing Delay and Failure Information
    CA FR2 Band Combinations (DC with Intra-band Contiguous and Non- Contiguous)
  Estimate of number of additional completed test cases @RAN5#84
    No new test cases, mostly in maintenance mode
Open issues for RAN5 attention
  None

## Slide 3: SIG Idle Inactive- RAN5#84 (Aug-19) SA NR (Option 2)
Progress
  Estimate what was achieved w.r.t. the targets for RAN5#84
    Additional Test Cases Completion
  Estimate what was not completed and need to be moved to RAN5#85
    Remaining test cases in Inactive, Inter-rat and other areas
  Estimate of number of additional completed test cases @RAN5#84
    15 new Test cases were added
    13 Test Case correction
Open issues for RAN5 attention
  Wherever required FR1 and FR2 Power tables will have to be updated
  SoR test cases in current spec needs to be updated to address PDU Session Establishment and RPLMN issues.
  One NAS 5GMM test case (RRC_Resume) needs to be moved to Inactive section