## Slide 1: IMS over 5GS - RAN5#85 (Nov-19) SA NR (Option 2)
Progress
  Sent out v7.1 of Work Plan for IMS over 5GS
  Approved first draft spec version for new TS 34.229-5
    Includes all relevant content approved in earlier meetings
  Approved 4 IMS Registration error test cases for draft spec
  Liaison exchange with SA2 clarified usage of GIBA in restricted scenarios
  Decided to follow PRD 13 for spec writing
  Decided to keep TS 34.229-5 in draft state for the time being
    Non-IMS test cases using IMS generic procedures continue to refer to TS 34.229-1
    Submitted draft version V0.2.0 to RAN5#85 (see R5-198832)
    Targeting March 2020 RAN plenary for spec approval
Open issues for RAN5 attention
  Test case optimization
    Targeting RAN5#86, starting with IMS Registration test cases
  Re-write Work Plan to follow PRD 13
  NG.114 dependency: waiting for first official version

## Slide 2: IMS over 5GS - RAN5#85 (Nov-19) EN-DC (Option 3)
Progress
  None as no update to IR.92
Open issues for RAN5 attention
  continuing to wait for update to IR.92 if any