## Slide 1: EN-DC and NR/DC configurations - RAN5#85 (Nov-19) SA NR (Option 2) and EN-DC (Option 3)
Progress
  2 NR bands n66, n70 and n71 confirmed as 100% completed by the assigned company (Dish Network).
  Assignment status
    Overall +180 assignments since RAN5#84
    +5 NR bands (26 out of 38 Rel-15 bands assigned)
    +3 NR CA (7 out of 125 NR CA configurations assigned)
    +6 NR DC (6 out of 45 NR DC configurations assigned)
    +166 EN-DC (232 out of 1142 EN-DC configurations assigned)
  Test frequencies completed for all assigned EN-DC and CA configurations
Open issues for RAN5 attention
  Need for feedback from assigend companies on current completion status for NR bands, NR CA configurations and EN-DC configurations