## Slide 1
Area in FR1 | Completion | Completed TCs/ Total TCs
Overall | 73%(+5%) | 73(+0)/132
FR1 Single carrier | 100% | 35/35
FR1 UL MIMO | ~100% | 32/33
FR1 CA | 40% | 6/43
FR1 SUL | 50% | 0/21
Status of RF SA FR1 & FR2 after RAN5#85
Area in FR2 | Completion | Completed TCs/ Total TCs
Overall | 32%(6%) | 5(+1)/243
FR2 Single carrier | 72% | 5/31
FR2 UL MIMO | 16% | 0/27
FR2 CA | 18% | 0/175

## Slide 2
Plan for RAN5#86
Based on current progress, it is encouraged companies bring papers to below area for RAN5#86.
Test case completion targets
  RF FR1 (38.521-1):
    Not completed RF FR1 test cases for UL-MIMO and CA (Especially 2DL and 3DL CA Rx test cases)
    RF FR1 test cases for SUL
  RF FR2 (38.521-2): (Single carrier only)
    Not completed RF FR2 priority 1 and 2 test cases including Beam Correspondence, Transmit OFF power, OBW, ACLR, General Spurious, Spurious co-existence and Rx Spurious.
    Not completed RF FR2 priority 3 test cases including MU/TT (TS 38.521-3)

## Slide 3
Newly completed FR2 TCs (1)
6.2.1.2 UE maximum output power - Spherical coverage